RENEWABLE NATURAL RESOURCES

STRATEGIC ICT FRAMEWORK AND

SECTORAL ICT MASTER PLAN

KINGDOM OF BHUTAN

VERSION 1.0

MINISTRY OF AGRICULTURE

Thimphu, Kingdom of Bhutan

### July 2004

LIST OF ABBREVIATIONS

ADB		Asian Development Bank

AI3		Asian Internet Interconnection Initiative

APAN		Asia Pacific Advanced Network

Asia IT&C	European Union Asia Information Technology and Communication

BBS		Bhutan Broadcasting Service

BCA		Bhutan Communications Authority

BICM		Bhutan Information, Communication and Media Act

BIPS	Bhutan ICT Policy and Strategies

BPC	Bhutan Power Corporation

CGIAR	Consultative Group for International Agricultural Research

CMMPC	Community Multimedia Production Centres

CORRB	Council of Renewable Natural Resources Research of Bhutan

DFID		Department for International Development (UK)

DIM		Department of Information and Media

DIT		Department of Information Technology

DLS		Department of Livestock Services

DOT		Digital Opportunities Task force

DoA		Department of Agriculture

DoF		Department of Forestry

DRIC		Department of RNR Information and Communication

FAO		Food and Agriculture Organization of the United Nations

GIS 		Geographic Information Systems

HR		Human resources

ICS		Information and Communication Services

ICT		Information and communication technology

ICT4D		ICT for development

IDRC		International Development Research Centre of Canada

IP		Internet Protocol

JFICT		Japan Fund for Information and Communication Technology

JICA 		Japan International Cooperation Agency

KM		Knowledge Management

LDCs		Least developed countries

MoA		Ministry of Agriculture

MoIC		Ministry of Information and Communications

NIIAM		Nested Interface Integrated Approach Model

NRTI		Natural Resources Training Institute

PPD		Planning and Policy Division

RGOB		Royal Government of Bhutan

##### RNR		Renewable Natural Resources

RNRRC	Renewable Natural Resources Research Centre

RNRKIMS	RNR Knowledge and Information Management System

RWC		Rice Wheat Consortium

SDC		Swiss Agency for Development and Cooperation

###### SWOT		Strengths, Weaknesses, Opportunities and Threats

VERCON	Virtual Extension, Research and Communication Network

WiFi		Wireless fidelity

WISARD	Web-based Information System for Agricultural Research and Development

EXECUTIVE SUMMARY

This document outlines the ICT Master Plan of the Renewable Natural Resources Sector of Bhutan for the remainder of the Ninth and most of the Tenth Planning Cycles. It also provides the strategic framework upon the Plan was based.

The Plan envisions information and communication technology as an integrative and enabling, yet socially acceptable and culturally appropriate tool for the fulfilment of: national food security; conservation of natural resources; sustainable economic production and enhancement of rural income; and the generation of employment opportunities. It harbours a mission for the RNR Sector to walk the extra mile in proactively employing and efficiently utilizing information and communication technology in contributing to Gross National Happiness and people-centred development by ensuring food security, natural resources conservation, sustainable production, and poverty alleviation. It adopts a liberal definition of ICT that encompasses not merely the new but also the old media, the digital as well as the analogue, the high end as well as the low end.

Based on the analysis of appropriate documents, key informant interviews and a SWOT analysis of the ICT capabilities of the RNR Sector, several options and strategic directions were identified, foremost among them being the adoption of a knowledge management program, the strengthening of field operations, the establishment of a GIS coordinating service and, most importantly, institutional development. Superimposing these strategic directions to the Bhutan ICT Policy and Strategies (BIPS) agenda, the following goals and targets for the RNR sector were set for the Ninth and the Tenth Planning Cycles.

2004

- The MoA-Information and Communication Services (ICS) maintains and regularly updates MoA website.

- ICS launches a shared, Web-based Monitoring and Evaluation System for the RNR Sector for efficiency of operations, transparency and inclusiveness.

2005

- ICS is elevated into a line department that is responsible for ICT in the RNR Sector.

- ICS shall explore technical assistance and funding facilities such as the JFICT, the World Bank Info Dev Grants, DFID, IDRC Pan Asia, and EU Asia IT&C in line with the MoA strategy of management and utilization of external assistance and the MoIC strategy to investigate ways to fund ICT services throughout Bhutan.

- ICS shall implement the RNR sector’s ICT HRD plan including ICT occupational profiles for RNR positions and ICT career paths for RNR ICT professionals.

- ICS shall establish a Virtual Extension, Research and Communication Network under the RNR Knowledge and Information System.

- ICS shall maintain an online documents management service for the RNR sector as a module of its RNR Knowledge and Information System.

- ICS shall develop RNR content for integrated RGoB web portal.

- ICS shall assist in establishing data interoperability among sectors by developing common database templates and common basemaps.

- ICS shall trail blaze in the implementation of policies on ICT security among the development sectors.

- ICS shall trail blaze in the implementation of policies on open source software among the development sectors.

- ICS introduces handheld simputers and spearheads adoption of WiFi LAN in RNRRCs with low-cost fabricated antennae.

- ICS through MoIC explores participation in the APAN and AI3 Consortia to tap the non-commercial research and education backbone.

- ICS shall provide RNR content to BBS FM programs.

- ICS shall design, develop and produce communication materials on ICT applications for the RNR Sector.

2006

- ICT ensures recruitment of qualified personnel for RNR ICT positions.

- ICS shall establish first mile links of RNR sector to Government-wide intranet. ICS provides RNR content in Government-wide intranet.

- ICS shall administer the national GIS service within the RNR Sector.

- Farmers’ participation in RNR research, extension, content provision and program implementation will be increased through the use of handheld phones, two-way radio, email and rural radio forums.

- RDTC shall incorporate ICT skills into its curricula.

- ICS shall provide localized RNR content to Kuensel.

2007

- ICS shall provide RNR sector data for national e-commerce portal.

- ICS shall have a fully operational Market Information System in-place serving national, regional and district levels.

- ICS shall design, develop and implement a continuing RNR program for ICT Units in each Dzongkhag.

- ICS and CORRB shall establish point to point/ multichannel videoconferencing over IP capability between and among CORRB and the RNRRCs.

- CORRB will be able to tap regional and international RNR directory, bibliographic and factual databases by becoming a member of the South Asian Rice Wheat Consortium.

- NRTI shall incorporate training on ICT skills into its curricula.

2008

- ICS shall establish last mile links of RNR sector at the district level and develops RNR content in Government-wide intranet.

- By 2008, ICS shall establish a Digital Documentation Service to capture local and indigenous knowledge and best practices on RNR management.

- ICS shall provide RNR content to BBS TV programs.

2010

- ICS shall establish last mile links of RNR sector at the block level and provides RNR content in Government-wide intranet,

### ICS shall develop RNR content for multipurpose telecentres.

### PREFACE

### Information and communication technology is fast influencing every aspect of life in the Kingdom of Bhutan, from business to governance, entertainment to education, traditional culture to popular culture. The Renewable Natural Resources sector is not immune to the power of ICT. For one thing, ICT is here to stay and has become a regular fixture in the government bureaucracy. It is imperative for the RNR sector not only to adapt but to innovate in order not to stagnate.

Yet, in its engaging sway, we tend to forget that ICT is first and foremost a tool. And like all tools, it has to be employed efficiently and appropriately to garner the desired results. Furthermore, behind a tool is a person who exploits it. The RNR sector may be likened to that person. The resulting sectoral benefit in utilizing ICT is not a function of the technology per se but of the user, the Ministry of Agriculture.

Before ICT is efficiently and appropriately employed, however, we have to demystify it. Many within are midst are at times too enamoured that we fail to see its limitations, too intimidated that we do not bother to learn it, or too awed that we expect so much from it. We need to become enlightened on how this sector can rightly benefit from ICT with appropriate levels of investments in hardware, software and manpower. Hopefully, this RNR Sectoral ICT Master Plan is a step towards that direction. Part One gives us the basis of the Plan, its rationale, strategic framework, and the parameters within which it was designed. Emphasis was given on providing detail to shed light on certain technologies and applications without becoming too cumbersome. Part Two provides the roadmap for the Ministry in its ICT engagement from 2005 to 2010.

But like all roadmaps, it should be flexible and should give the traveller opportunities to choose alternatives by giving the lay of the land. We would like to think that this Sectoral ICT Master Plan is such. Alternative models and options have been exhaustively discussed in Part One. Part Two outlines time bound goals but these target years, and indeed the goals themselves may change over time. Thus, the Plan is a living document and hence is sub-titled Version 1.0.

The recommendations contained herein are products of documents analysis, site visits, key informant interviews, and consultative meetings. We would like to acknowledge the contribution of our partners in this undertaking: the Ministry of Information and Communication, particularly its Department of Information Technology; the Bhutan Broadcasting Service; the Ministry of Home Affairs; and the Swiss Agency for Development Cooperation through Helvetas for their generous support.

##### Hon. Sangay Ngedup

Minister of Agriculture

Kingdom of Bhutan

### TABLE OF CONTENTS

EXECUTIVE SUMMARY

PREFACE

###### PART ONE

###### Strategic ict framework for the RNR SECTOR

- Introduction									9

  - Background									9

  - ICT Vision Statement							10

  - ICT Mission Statement							10

  - Sectoral Definition of ICT							10

- Environmental Scanning							12

  - ICT Opportunities 								12

  - ICT Threats                                 						15

- Sectoral Analysis									17

  - Strengths in ICT 								17

  - Weaknesses in ICT								17

- Models, Competence and Strategic Directions					18

  - Knowledge Management							18

  - Strengthening ICT at the Dzongkhag and Geog Levels			21

  - Geographic Information Systems						25

  - Institutional Development							27

  - Strategic Directions								28

- Goals										29

  - BIPS Parameters								29

  - Strategic Response								30

  - ICT Goals of the RNR Sector						35

###### PART TWO

###### SECTORAL Ict master plan

- Institutional and Human Resource Development				38

  - Recapitulation of Goals				38

  - The Department of RNR Information and Communication (DRIC)		38

  - Technical and Funding Assistance						39

  - Policy Thrusts								40

  - Human Resource Development						41

    - Occupational Profiles

    - Career Paths

  - Study Tours									44

  - Short Courses									45

  - Training									45

  - Degree Programs								45

- Knowledge Management/ RNR Knowledge and Information System	47

  - Recapitulation of Goals				47

  - Web Maintenance								47

  - Virtual Extension, Research and Communication Network			47

  - Documents Management Service						48

  - Documentation Lessons Learned, Best Practices and Indigenous Knowledge

  - CORRB Videoconferencing Over IP				48

  - CORRB Knowledge Network						48

- Multimedia Production and Utilization				49

  - Recapitulation of Goals				49

  - Content Development				49

  - Production of Communication Materials				49

  - Farmers Participation				49

  - Media Collaboration				49

- Geographic Information Systems				50

- First and Last Mile Linkages/ Infra				50

- Implementation Plan				51

- Cost Estimates				54

ANNEXES

- Inception Report

- Terms of Reference

- List of Officials Met and Key Informants

- Concept Note Template for JFICT

- Application Form for DFID Knowledge and Research Programme

- Application Form for IDCR Pan Asia Grants Programme

- Application Form for EC Asia IT&C Programme

- PowerPoint Presentations

LIST OF FIGURES

Figure 1. The Goal of Knowledge Management

Figure 2. CORRB Knowledge Network Configuration

Figure 3. ICT System Design for the Regional, Dzongkhag and Geog Levels

Figure 4. Cable Modem Bandwidth

Figure 5. Output Map of the ADB Rural Productivity Enhancement Project

Figure 6. Proposed Organizational Chart of the DRIC

Figure 7. Implementation Plan

LIST OF TABLES

TABLE 1. Information and Communication Modalities (FAORAP, 2002)

TABLE 2. Strategic Responses of the RNR Sector to the BIPS Policy Agenda

TABLE 3. Strategic Responses of the RNR Sector to the BIPS Infrastructure Agenda

TABLE 4. Strategic Responses of the RNR Sector to the BIPS Human Capacity Agenda

TABLE 5. Strategic Responses of the RNR Sector to the BIPS Content and Applications Agenda

TABLE 6. Strategic Responses of the RNR Sector to the BIPS Enterprise Agenda

TABLE 7. Current Staff Complement of ICS

TABLE 8. Changes in Designation

TABLE 9. Indicative Scheduling of HRD Activities

TABLE 9. Cost Estimates

###### PART ONE

###### Strategic ict framework

###### for the RNR SECTOR

1.	INTRODUCTION

1.1	Background

In 2001, the Kingdom of Bhutan’s Renewable Natural Resources (RNR) Sector spearheaded by the Ministry of Agriculture implemented a systematic, participatory planning process that paved the way for the Sector’s Ninth Plan (2002-2007). Among the features of the sector plan was a reorganization of the MoA that introduced “integrative unity at every level of the hierarchy.” Three line departments now cover the RNR Sector: the Department of Agricultural Services (DoS); the Department of Livestock Services (DLS); and the Department of Forestry (DoF). The Ministry’s Information and Communication Services or ICS provides information and communication support to these three line agencies as well as other key offices within the MoA such as the Council of Renewable Natural Resources Research of Bhutan (CORRB). In this restructuring, the ICS finds itself in a most strategic position to contribute to the “integrative unity” of the organization considering that system integrity is a function of communication flows within and without. At its level, the ICS drafted its own Master Plan for the Ninth Cycle focusing on strengthening its information and communication technology capabilities.

Parallel to this planning effort, the Division of Information Technology (DIT) of the then Ministry of Communications (MoC) developed Bhutan’s Information and Communication Technology (ICT) Master Plan. Among other things, the master plan encouraged individual agencies to draft their respective sectoral ICT master plans compatible with national ICT policies that were forwarded.

In July 2003, the MoC was reconstituted into the Ministry of Information and Communications.  The Minister immediately initiated a national ICT policy process, which adopted the five strategic components of the ‘development dynamic,’ formulated by the Digital Opportunity Initiative (www.opt-init.org), i.e., policy, content and applications, infrastructure, human capacity, and enterprise. The Bhutan Information and Communication Technology Policy and Strategies or BIPS, which sets the parameters for the sectoral ICT master plans, was officially released in July 2004.

In line with these developments, ICS is now transforming its institutional master plan into a sectoral ICT master plan that takes into cognizance the RNR sector’s specific information and communication technology requirements.

This Strategic Framework (Part One) forms the basis of the RNR Sectoral ICT Master Plan (Part Two). It is based on a sectoral analysis that identified the RNR sector’s ICT-related strengths and weaknesses, and an environmental scanning that determined the sector’s ICT-related opportunities and threats. It should be noted, however, that the plan itself is patterned after the five strategic components of the Digital Opportunities Task Force and is guided by the BIPS. It covers not only the Ninth Five-Year Planning Cycle (2002-2007) but the Tenth Five-Year Planning Cycle (2008-2013) as well.

1.2	ICT Vision Statement

In accordance with the Kingdom’s Vision 2020, the RNR Sector envisions information and communication technology as an integrative and enabling, yet socially acceptable and culturally appropriate tool for the fulfilment of: national food security; conservation of natural resources; sustainable economic production and enhancement of rural income; and the generation of employment opportunities.

1.3	ICT Mission Statement

The RNR Sector shall walk the extra mile in proactively employing and efficiently utilizing information and communication technology in contributing to Gross National Happiness and people-centred development by ensuring food security, natural resources conservation, sustainable production, and poverty alleviation.

1.4	Sectoral Definition of ICT

Technically defined, ICT refers to new generation technologies that resulted from the union of computers and telecommunications. It is the product of the convergence of digital technologies encompassing computers, telecommunications, audio-video, and publishing. It covers mobile phones, personal computers, the Internet, email, imaging technology, digital audio-video, and digital broadcasts, even cable television. ICT types range from web-enabled, network, and stand-alone technologies.

An even more liberal definition is adopted by the ICT4D (ICT for development) proponents. In this definition, information and communication technology has elements of both: the old and the new; the conventional and the sophisticated; the analog and the digital. In this sense, ICT includes AM and FM radio, VHF and UHF television, the print media, video, cinema, and indigenous communication media. This is the definition that the RNR sector adopts.

The 2000 Okinawa Summit of G7/G8 nations describes ICT as “one of the most potent forces in shaping the Twenty-first Century…fast becoming a vital engine of growth for the world economy.” Indeed, ICT may be applied to almost every problem in probably all sectors.

By definition, ICT relates to convergence or the process of increasing the interface between two systems. Convergence in the RNR sector is finding a common platform for the management system (MoA), research system, the extension system, the production system and the marketing system for the sharing and re-use of knowledge. That platform has been made possible by and large by digital technology. In more concrete terms, ICT allows information generated by the researcher to be more efficiently accessed by the extension worker to be more effectively transferred to and applied by the farmer. A case in point is the UNDP Mango Information Network (MIN) that was established at the Philippine Council for Agriculture and Resources Research and Development in 1997. Research results on mango production, mango pests and diseases, and post-harvest technology were made available in the World Wide Web, specifically for nodes of extension workers based in strategic mango producing areas. The extension workers, in turn, transmitted these to the farmers. At times, the interface was so substantive that the roles between the researcher and the extension worker, and the farmer began to blur. Traditionally, the researcher is considered the source of information, the extension worker, the channel, and the farmer the receiver. However, in the MIN, the boundaries between these traditional roles at times dissolved. More progressive farmers accessed research information themselves through the Web without going through the extension workers. Occasionally, the farmers become sources of local information for the researchers.

Basically, ICT facilitates two elements critical in the RNR sector: information access and networking. The storage and retrieval of research results facilitates information access while telecommunications facilitates networking. Both elements are found in some of the strategies and goals discussed in this document.

2.	ENVIRONMENTAL SCANNING

2.1	ICT Opportunities

Like most other countries in the world, Bhutan is being deeply impacted by ICT.  The business sector, in particular, have already profited from the convergence of computers and telecommunications, allowing faster access to market information, sounder decision-making, quicker response to market developments through their cellular phones, as well as more efficient streamlining of operations. The RNR sector may have lagged behind in exploring and tapping the potentials that ICT has to offer.  These potentials range: from the sharing and re-use of data, research findings, lessons learned and best practices among RNRRCs to developing quick response mechanisms for agricultural and natural resources crises situations; from permitting informed decision making among MoA officials to sounder policy making; from improving the extension delivery systems in the Geog levels to increasing rural income through eCommerce. The possibilities are next to endless and will be explored exhaustively in succeeding sections.

Development Assistance Environment. Almost thirty years have passed since the first technical assistance project that applied information and communication technology to the renewable natural resources sector in the developing world. The World Bank Communication Technology for Rural Education (CTRE) Project, which began in 1975, made use of a network of community radio stations based in agricultural colleges and universities in the Philippines to cater to farming communities. Technology has drastically changed since then, offering better opportunities for the RNR sector.

The existing development assistance environment is most favorable for ICT4D. The Okinawa Summit of G7/G8 nations has established the primacy of bridging the Digital Divide in the international development assistance agenda. It has issued a Digital Opportunities Task Force (DOT) framework, which the Ministry of Information and Communication closely adheres to. As such, the RNR sector, along with the other development sectors in the RGOB, is in a position to avail itself of the many opportunities for technical and financial ICT assistance from a number of bilateral and multilateral sources.

In 2002, Japan began implementing a US$ 15 Billion ICT Financial and Technical Assistance Program. Partly administered by the Asian Development Bank, governments and agricultural agencies may avail themselves of grants for ICT projects that may be linked to specific loan and technical assistance projects of the Bank. The concept note template for the ADB-administered Japan ICT Fund is appended as Annex D. The fund has identified LDCs as priority recipients.

The World Bank has maintained its Info Dev Grants Program that makes available up to US$250,000 per grant to deserving projects. The Bank has similarly initiated the Virtual Colombo Plan, with the Australian government contributing Aussie $40 Million per year.

Furthermore, several bilateral aid agencies have also placed ICT issues in their priority list. The UK Department for International Development (DFID) has established the Knowledge and Research Programme which likewise deal with information and communication and is intended for LDCs. The application form for DFID is attached as Annex E. Additionally, the International Development Research Centre of Canada has opened the PanAsia R&D Grants Programme also for ICT related development initiatives (Annex F).  The European Community has established its own IT fund for “A User-Friendly Information and Knowledge Society” with an Asia IT&C component program (Annex G).

Conducive Policy Environment.  Because of the country’s landlocked, mountainous terrain and geographical barriers, the Royal Government of Bhutan has recognized the potentials of ICT even before the first computers were introduced into the Kingdom in the early eighties. Bhutan Telecom has invested heavily on point-to-point wireless communications ahead of most LDCs. With the advent of ICT, the RGoB established the Department of Information Technology (DIT) under the then Ministry of Communications (MoC) in 2000 with the following mandate: to provide technological guidance to the government; carry out functions to promote ICT; and to coordinate ICT activities. Conscious of the fact that through ICT, Bhutan will be able to overcome communication problems caused by the country’s difficult mountainous terrain, the DIT is convinced that ICT is a crosscutting concern affecting all sectors.

Furthermore, the Kingdom is putting in place a regulatory environment for the use and development of ICT.  A Telecommunications Act was passed in 1999, a Copyright Act in 2000, and a Draft Information, Communications and Media Act is about to be passed in the National Assembly.  Its institutional capacity to regulate and support ICT programs will be lodged in the Department of Information and Media, the Department of Information Technology and the Bhutan Communications Authority.  As the BIPS states Bhutan is now in a position to harness the potential of ICT through a greater and more coordinated national effort.

Improved Connectivity. The Bhutan ICT Policy and Strategies draft document describes the Rural Telecommunications Project that would make available ten telephone lines per geog by 2007. Furthermore, Bhutan Power Corporation is collaborating with an Indian power generation company to lay fibre-optic cables as ground wire along with electric power cables under the nationwide electrification program. When, these fibre optic cables are in place, unlimited bandwidth will be available in most parts of the Kingdom with the appropriate Internet backbone.

Broader Bandwidth. Bhutan Telecom has recently established an east-west 155SGH microwave radio backbone, which connects with a 34Mbps optical fiber link from Thimphu to Paro on to Phuentsholing.  The satellite earth station in Thimphu connects voice traffic to London, Tokyo and Singapore. Dzongkhag headquarters are now being connected, either via the microwave backbone or 8Mbps radio links.

Access to a Research and Education Backbone. Currently, there is only one Internet service provider in Bhutan, DrukNet, which offers a maximum bandwidth of 128 kbps to its subscribers. Even with fibre optic cables laid out across the Kingdom, DrukNet’s limited bandwidth would severely impair performance.

Much of the World Wide Web is accessed through Internet service providers that make use of the commercial Internet backbone. However, there is a non-commercial research and education Internet backbone that may be tapped by the RNR sector. The bandwidth provided by the non-commercial backbone is broad, offering as much as 2 mbps, virtually free, and has hardly any traffic. This bandwidth is enough to accommodate multi-point videoconferencing over IP. To tap the research and education Internet backbone, the appropriate RGOB agency should become a member of the APAN South Asia Consortium. Appropriate details regarding this will be given in a succeeding section.

Improved Access to Conventional Media. Even conventional media has become more available, more accessible, and cheaper. A comparison of statistics given by the Asian Communication Handbook shows that there are more radio and television stations, more radio and television sets, higher video ownership, more movies, and more publications today.  Fifty years ago, radio was acknowledged as the most pervasive medium in rural farming communities. Today, it remains to be the most omnipresent, the only difference being that farmers today have equal access to both short-wave and FM broadcasts. With the spread of television coverage, rural communities have higher access to VHF and UHF (cable TV) transmissions. In Bhutan, cable TV networks now operate in 19 of 20 dzongkhags. Furthermore, the Nationwide FM Expansion Project by the Bhutan Broadcasting Service will cover 15 districts.

Increased incomes and more affordable pricing have also made VHS players almost as available as television sets. The increased availability has resulted in a seemingly contradictory situation wherein the number of cinemagoers has decreased but the popularity of cinema has increased. Moreover, higher literacy rates have also led to better potentials for print media.

Availability of Low Cost Alternatives. It is said that information and communication technology is becoming better and better and cheaper and cheaper by the day. Such may be open for debate. However, ICT4D exponents have developed low-cost hardware and software alternatives. For instance, alternatives to WiFi antennae that would cost a small fortune in the global market have been developed by technicians at the Philippine Rice Research Institute. These antennae that effectively work for wireless LAN can be locally fabricated for the cost of 100 ngultrums only.

There are also subsidized alternatives. Bhutan Broadcasting Service is making available cheaper Internet, fax, audio and video recording services in the districts through Community Multimedia Production Centres.  Two of these CMMPCs are already operational.

Opportunities for Promoting Bhutanese Heritage and Indigenous Knowledge. ICT has enabled the capture, storage, sharing and reuse of knowledge in digital form. These encompass best practices, indigenous knowledge and cultural practices in natural resources management. ICT has now made it possible to preserve local and indigenous Bhutanese knowledge that would otherwise be lost through the generations.

2.2 	ICT Threats

There are likewise several threats that would impede the ability of the RNR sector to realize its ICT vision and fulfil its ICT mission.

Obsolescence.  The rate of obsolescence of ICT hardware is highest among current technologies. Moore’s Law states that the speed of a microprocessor doubles every eighteen months. The sustainability of continued investments on hardware is uncertain particularly in the context of least developed countries where returns on ICT investments are not immediate. Hence, equipment procurement should be phased. ICT systems for the RNR sector should adopt a modular and evolutionary design.

Prevalent ICT Myths. One subtle, but nonetheless very real threat is a set of prevalent myths on the nature and utilization of ICT that often mislead policy formulators, planners and decision makers. The RNR sector is not exempted from these myths. Among them are:

- Technology as the Panacea Myth or “Install a computer in the boondocks and you have instant development.” Those who accept this proposition generally adhere to the technological paradigm of development. In other words, they believe that least developed countries like Bhutan are poor because of the lack of technology. There are certainly other factors that contribute to poverty and underdevelopment. Furthermore, the fact that the ICT revolution began in the developed world where a completely different set of social, cultural and economic conditions exist is ignored. These conditions will have to be satisfied before the economic boom brought by ICT to the West can be replicated in the South.

- The Direct User Myth or “Farmers, indigenous peoples, rural women and out-of-school youth should be the users of ICT.” This belief forwards that ICT interventions for the poor should be targeted directly to the poor.  This leads to the issue of appropriate technology. We cannot really expect marginal fishers to surf the Net. They would rather use nets beyond the surf. But this is hardly the point. ICT is most useful in building the capacities of support agencies for the poor. This myth blatantly forgets one of the most basic principles in development assistance, the multi-step flow of communication

- The Myth of Programmer Supremacy or “ICT is just another name for IT.” Narrowly put, ICT mainly is believed to refer only to computer science. This myth effectively marginalizes other technology such as telecommunications and multimedia. More seriously, it effectively marginalizes other disciplines such as communication, cybernetics, systems theory and network science, all of which figure prominently in ICT and are claimed not only by the engineering sciences but the social sciences as well.

- The Myth of Infrastructure Determinism or “Build the infra then everything else will fall in place.” At the turn of the century or the millennium, rather, there was a concerted effort among development agencies to build up their infrastructure. Many of these infrastructures are now in place. However these networks run the risk of becoming white elephants because there is hardly any content. Note that the Internet would not have flourished without the World Wide Web. There is more to ICT than infrastructure.

- The Myth of a Free Market Prevailing or “As long as there is content in whatever form, then it will be accessed and used.” There are now more than four billion pages in the World Wide Web and the number is growing by the minute. Some of these sites, such as Google, get millions of hits a day. However, a larger number hardly get any hits at all. This is a function of attractive, sophisticated interface designs. Six decades of communication science research tells us that content needs to be appropriately referenced, packaged, presented, maintained and managed with the user in mind.  Yes, perhaps the Web is a free marketplace of information and knowledge. But as Marshall MacLuhan (the person who coined the phrase “global village”) said fifty years ago, “The medium is the message.”

Undermining of Culture. When it comes to culture and heritage, ICT may be regarded as a double-edged sword. The same technologies that would allow the RNR sector to capture, store and preserve indigenous Bhutanese knowledge can also have a negative side. Some content made available by ICT may undermine Bhutanese culture and traditions, particularly those found in some websites and cable TV channels. Although this threat is a natural consequence of increased access to media and has very little to do with the RNR sector, it would only be prudent to consider it and is worthwhile mentioning since culture and heritage are among the five thematic areas of the RGoB’s Vision 2020.

3.	RNR SECTORAL ANALYSIS

3.1	Sectoral ICT Strengths

The ICT strengths of the RNR sector lie within the Information and Communication Services of the Ministry of Agriculture. ICS is staffed by dedicated practitioners who work with a team spirit. Its management is likewise gifted with a firm vision of the role of ICT in renewable natural resources management. It was among the first government units that operated a local area network (LAN) and established an information portal for a Ministry.

Furthermore, the RNR sector has an extensive agricultural extension network currently in place involving more than 400 extension workers stationed in 201 geogs coordinated by 20 dzongkhag administrations. Technology packaging officers based in the RNRRCs located in Yusipang (western region), Bajo (west central region), Jakar (east central region), and Khangma (eastern region) provide the content for this network

3.2	Sectoral ICT Weaknesses

However, an FAO project preparatory mission conducted in 2003 found that linkages between research and extension institutions are hampered by several factors:

- The staff at research stations and at district or village level extension units have few opportunities for communicating with one another.  Information flow is largely dependent upon face-to-face meetings and infrequent telephone conversations, with a limited supply of extension approaches and research publications or audio-visual materials reaching extension field workers and decentralized research staff.

- Extension agents do not have sufficient access to other sources of relevant and up-to-date information due to a lack of or limited communication tools (Internet connectivity, computer facilities at the dzongkhag and at the geog, telephone, fax machines etc.).

- In addition, there is a lack of institutional capability in information management and in the use of effective communication processes and methodologies to reach farmers with locally relevant production information and in particular how to effectively create and maintain communication networks with local public and private sector information providers and users.

The situations described in Items 1 and 2 were validated in field visits to the Shengana Geog and the Gase Tsho Hom Geog of the Punakha and Wangdue Phodrang dzonkhags, respectively. Item 3, on the other hand, stems from the lack of appropriate training among many of the technical staff members of the ICS. This may be rooted to the value traditionally placed on generalist training rather than specialist training within the Bhutanese educational system.

4.	MODELS, COMPETENCE, and STRATEGIC DIRECTIONS:

What the RNR Sector Might Do, Can Do, or Wants to Do, ICT-wise

Based on key informant interviews, site visits and ocular inspections, documents analysis and the preceding SWOT analysis, the following ICT alternatives and options are open to the RNR sector of Bhutan:

4.1	Knowledge Management

The optimum solution that ICT can offer to any undertaking or concern is knowledge management. Knowledge management (KM) is a newly emerging discipline that combines organizational dynamics, knowledge engineering and ICT to manage the intellectual assets of an organization or, as in the prevailing case, a sector such as the RNR sector in Bhutan. The goal of knowledge management is the sharing and reuse of knowledge.

Figure 1.

The Goal of Knowledge Management

The knowledge management strategy can makes available to stakeholders within the Bhutanese RNR sector – MoA officials, researchers, extension workers and farmers - both documented and tacit knowledge on renewable natural resources not only locally but regionally and internationally as well.

Much of KM experience has been limited to the business sector. Although the World Bank has embarked upon a KM Program in 1997, few development agencies have followed suit with comparable success. However, knowledge management offers vast potentials and much promise to the RNR sector. Since KM may be Web-based or stand alone, extension workers and farmers in dzongkhags and geogs which have minimum Internet penetration may still be part of the loop through cellular phone text messaging and a system of exchange of multimedia products stored in CDROMs, removable hard drives, zip drives, or even diskettes.

Knowledge Management System. A KM system is modular in nature, and is composed of several ICT enabled elements that may run individually or as an integrated whole. A similar system has earlier been proposed for ICS, the Renewable Natural Resources Knowledge and Information Management System or RNRKIMS. The Plan proposes the revival of the RNRKIMS initiative for the inter- and intra-organizational communication requirements of the MoA with some modifications.

Firstly, RNRKIMS would be composed of the following integrated yet independently operating modules: Web Services; VERCON; Documents Management System; Digital Documentation; Videoconferencing; and Knowledge Networking.

Under Web Services fall the maintenance and update of the MoA Website, as well as RNR portals and search engines. Under VERCON are two critical sub-modules: the RNR Sector Monitoring and Evaluation System; and the RNR Market Information System. The succeeding section will provide a more detailed description of VERCON.

The RNR Documents Management System will aim for the digitization, storage, retrieval and management of all official documents, correspondence and reports of the RNR Sector. It will have a built in multi-level search engine that would enable its users to access data or meta-data, knowledge or meta-knowledge contained in the stored digitzed documents.

RNRKIMS should likewise contain a Digital Documentation Service for the capture, storage and retrieval of lessons learned, best practices and indigenous knowledge in digital video, audio, or photographic formats. The system should also administer a Videoconferencing over IP facility to service the Council of Renewable Natural Resources Research of Bhutan and its regional research centres. The Council has expressed the need for such a service for better coordination and collaboration among the RNRRCs.

Lastly, RNRKIMS should likewise serve as the national focal point for the CORRB Knowledge Network. Again, the latter will be discussed in a succeeding section.

###### VERCON. The Virtual Extension, Research and Communication Network (VERCON) is a concept developed by FAO aimed at improving the linkages between and within agriculture research and extension institutions through two fully integrated and co-dependent components: the human component and the technological component. The human component is a network (e.g. staff of research and extension institutions, faculties of agricultural education, non-government workers and agricultural producers) committed to strengthening collaboration, communication, sharing of information and improved agricultural production. While the technological component is the strategy that effectively links the human component that allows members of the network to communicate and develop, share, store and retrieve information.

VERCON aims to strengthen existing linkages between the human and institutional elements of agricultural research and extension, enhance two-way horizontal communication and enable the generation, adaptation and dissemination of locally relevant content to geographically dispersed people. The RNR Monitoring and Evaluation System will be a component of VERCON. Similarly, an RNR Market Information System should also come under the VERCON module.

CORRB Knowledge Network. The Okinawa Charter proposes the “development of information networks offering fast, reliable, secure and affordable access through competitive market conditions and through related innovation in network technology, services and applications.” Establishing knowledge networks to operationalize the research-extension-farmer interface fits snugly into this recommendation. Thus, the Council of RNR Research in Bhutan is exploring the possibility of such a network, which RNRKIMS shall administer.

A knowledge network is a complete Intranet system. Its main function is to facilitate the sharing and re-use of information and knowledge between and among the nodes of the network. The following configuration which links the regional centres to CORRB and the Rice Wheat Consortium of South Asia may serve as a model.

Yusipang Research Center

Figure 2.

CORRB Knowledge Network Configuration

4.2	Strengthening ICT at the Dzongkhag and Geog Levels

The Okinawa Charter recommends “the development of human resources capable of responding to the demands of the Information Age through education and lifelong learning…” Along this line, the capacity building approach increases the institutional capability of central as well as devolved units in providing support services to farmers. Increasing the institutional capability involves: system design and development; hardware and software procurement; and staff development.  However, this approach does not directly target the ultimate beneficiary, the farmer, but merely the services that provide support to him.

With the planned MoIC infrastructure and RGoB nationwide Intranet development, an RNR ICT support system at the district and block levels may look like this:

Figure 3.

ICT System Design for the Regional, Dzongkhag and Geog Levels

The ideal approach, however, is the use of ICT that would directly improve the farmer’s access to information and reinforce his linkages with the research, extension, and market sub-systems. Some are of the opinion that such an approach is difficult if not impossible for the following reasons:

- Farmers are not computer literate. Many of them are not even functionally literate.

- ICT is very expensive. Farmer’s would rather spend their hard earned money on basic necessities rather on ICT.

- Internet service providers are unavailable in the rural areas.

These concerns may be adequately addressed by information and communication modalities employing low-end, low-cost information and communication technology such as cellular phones, VCDs, cable television.

Table 2 presents the array information and communication modalities currently available as well as the information that these may contain, which is not necessarily limited to RNR technology. Some have earlier been discussed, while others need a little more elaboration.

# Conventional and Digital Broadcasting. Short wave and FM radio, as well as VHF and UHF television remain the most cost-effective means of technology transfer in rural farming communities. However, they require economies of scale. This requirement prevents conventional radio and television from being interactive or individualized. Making audio and video products available over the World Wide Web allows the user to access these on his own time and pace and to interact with his facilitators. Another alternative available is digital broadcasting, which allows a wider range of audio and visual stimuli for the user, greater interactivity and individualized instruction.

# Comic Books. Among the array of print media that are available (i.e., leaflets, brochures, posters, magazines, wall newspapers, etc.) comic books offer the best potential in technology transfer. Localized, limited circulation comic books that would serve the requirements of devolved extension personnel are now possible though desktop publishing. Imaging technology, layout and design software supplemented by a good quality copier produce professional-looking comic books for distribution by extension workers.

Community Telecenters. The inability of Bhutanese farmers in general to have access to personal computers, VCDs, video cameras and the Internet may be remedied by establishing ICT or telecenters in rural communities. These telecenters may be hosted by the local government and would have facilities that may be utilized by the community. The basic equipment contained in the telecenters should include: an Internet-ready PC with a printer; a photocopier; a television set; a karaoke machine (to be used as a sound system); a video camera; a digital stills camera; and two cellular phones. Farmers groups should be able to avail themselves of the telecenters through the extension agents. In these facilities, low-cost communication materials may be produced with the participation of farmers, youth, and women’s group representatives.

SIMputers. These are handheld computers similar to personal digital assistants (PDA). However, they are fitted with SIM cards for data transmission and reception.  SIMputers may be used by an extension worker to provide pricing and market information to farmers received from a central server located in the dzongkhag. This technology has been tested successfully in Thailand by the Bank for Agriculture and Agricultural Cooperatives.

Participatory Documentation. With the increased availability of conventional media, communities are now able to participate in the production of low-cost information and communication materials. A case in point is the use of video in the documentation of best practices.  Using a low-cost camcorder, local talents may be tapped in the documentation process. The videotapes may then be shared with other communities. If several communities are involved in this documentation, then a “sharing network” for the exchange of materials among these communities may be initiated.

| Information and Communication Modalities | CONTENT |
| --- | --- |
|  | Research-Extension | Extension-Farmer | Extension-Market | Farmer-Market |
| Knowledge Networks | Experts Network Knowledge bases | Farmers’ Profile | - | - |
| Knowledge Bases | On-line publications Research Results | Research Results Technology Packages | Pricing Policy | - |
| GIS Output Maps | Agro-ecosystem Demographics | Precision Farming | - | - |
| Community Telecenters | - | Technology Market Information | Technology Market Information | Market Prices Potential Markets |
| Digital Broadcasts | - | Agricultural Technology | Prices and Markets | Prices and Markets |
| Digital Audio-Video | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories |
| Desktop Publishing | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories |
| Databases | Research Data | Farmers’ Profile | - | - |
| Cellular phones | - | Market Prices | Market Prices | Market Prices |
| VHF/UHF TV | - | Agricultural Technology Market Information | Agricultural Technology Market Information | Market Prices Potential Markets |
| Short Wave/FM Radio | - | Agricultural Technology Market Information | Agricultural Technology Market Information | Market Prices Potential Markets |
| Audio-Video | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories | Documentation of Best Practices and Success Stories |
| Print Media | Agricultural Technology | Agricultural Technology | Agricultural Technology | Market Prices Potential Markets |
| Folk Media | - | Agricultural Technology | Agricultural Technology | Market Prices Potential Markets |

TABLE 1. Information and Communication Modalities (FAORAP, 2002)

# Using Low-End ICT. All over the world, small independent initiatives are being undertaken to employ information and communication technology in rural development. The most common of these initiatives is the actual introduction of low-end ICT (i.e., mobile phones, PCs, the World Wide Web, the Internet kiosk, and others) to impoverished communities.

In June 2000, CNN aired a special that was co-sponsored by the World Bank and the Bill and Melinda Gates Foundation. The thirty-minute documentary, entitled “Virtual Villages: Technology and the Developing World,” featured four segments, each of which showed dramatic results in the introduction of information and communication technology to poor villages. These cases may have little to do with agricultural extension, but one can easily see parallels in the research-extension-farmer interface. The opening spiel of the documentary relates:

Technology has become the driving force of change in the modern world. It has altered our economic structures and the ways we communicate.  It has even changed how we relate to one another. Examine how technology -- even in small amounts -- is helping developing nations and communities overcome convention and tradition to take leaps forward.

Using Mobile Phones in Bangladesh. Among the more successful financing models ever to emerge from the Third World is the micro-credit system introduced by the Grameen Bank of Bangladesh. Grameen’s founder and director, Professor Muhammad Yunus, has again embarked on an innovative undertaking based on an idea that is as simple as it is elegant. The bank has initiated a cellular phone project, dubbed the Grameen Phone Company, which would put a mobile phone in some 45,000 villages, giving residents access to ICT.  Each mobile phone is acquired by an individual through a small loan from the bank. This phone becomes a community telephone service provider, earning income for the owner besides providing a much-needed utility to the community.

Professor Yunus is following this up with an experimental Village Computer and Internet Program or VCIP, which would provide an email and Internet service to villagers. Instead of paying for phone calls to contact relatives in the cities or friends abroad, the villagers will now be able to avail themselves of email for a fraction of the cost of a long distance call. A simple form of e-commerce will also been initiated by this system. Farmers will now be able to check out market prices and study the list of wholesalers in Dhaka by surfing the Web.

Surfing the Web from the Hinterlands of the Dominican Republic. El Limon is a tiny village in the Ocoa region of the Dominican Republic.  With the help of a volunteer, Jon Katz of Cornell University, its residents built a local hydroelectric system to generate enough electricity to light their houses and their schoolhouse. CNN continues:

Once they had electricity, the villagers hooked up a donated computer to the Internet using a digital radio and an antenna relay system that connects to the nearest phone line, ten miles away. Now, their school, which has no library – in a village with neither telephones nor indoor plumbing – has a connection to the World Wide Web… The students in El Limon are learning digital video editing on a computer and are making their own documentary about the hydroelectric project. They plan to show the video to other communities in the area – in the hope of repeating El Limon’s success story.

# Community Cable TV and Cable Modem Interface. Yet another modality is community cable TV interfaced with the cable modem. This technology is being proposed for extension activities in per-urban communities using the Tambuli model. One of the most innovative undertakings in the area of ICT implemented during the nineties was a ten-year Unesco-DANIDA funded project implemented in the Philippines called Tambuli. The project sought to determine and monitor the impact of communications technology on rural areas that were hardly reached by media. Low-cost, limited-ranged FM transmitters were installed in eight extremely poor municipalities in Luzon, Visayas and Mindanao. Local volunteers to operate the radio transmitters were trained by project staff. The programming and operations were essentially left to the host community.

Tambuli, which in Filipino means “clarion,” thus established community FM radio stations in impoverished areas in the Philippines with the intention of improving the lives of people in these areas through the provision of timely information that would assist in community mobilization and the improvement of local government services.

Does cable television and the Internet, hold as much promise in the RNR sector in Bhutan?  With cable TV networks now operating in 19 out of 20 dzongkhags, the potential is definitely present. In such a system, community cable television and high-speed Internet through cable modem can be interfaced. The system offers a much broader bandwidth than what commercial Internet Service Providers offer (Figure 3). The cable modem system puts downstream data into a 6 MHz channel. Upstream data requires just 2 MHz since users download more information than they upload.

Figure 4.

Cable Modem Bandwidth

4.3	Geographic Information Systems

Another ICT modality for the Bhutanese RNR sector is the GIS output map. Fisher and Nijkamp (1992) define GIS or geographic information system as a computer-based information system which attempts to capture, store, manipulate, analyze and display spatially referenced and associated tabular attribute data, for solving complex research, planning and management problems. ESRI (2000) describes it as a computer-based tool for mapping and analyzing things that exist and events that happen on earth. GIS technology integrates common database operations such as query and statistical analysis with the unique visualization and geographic analysis benefits offered by maps. In other words, GIS is a system that adds a spatial dimension to traditional databases by incorporating geo-referenced data.

Being closely attached to land, water, and ecosystems, agriculture almost always has a spatial dimension. Applied to RNR research and planning, GIS then becomes a powerful tool for the analysis, interpretation, presentation, and application of research results in on-farm trials or even farmers’ fields. It produces accurate and contextualized, visual and locational representations of relationships between climate and commodities, soil type and recommended crops, productivity and cropping patterns, nutrition and land-use, agricultural technology and poverty. GIS provides a value added service to research data by bringing in visual and contextual elements that serve to concretize abstract concepts. An extension worker could better appreciate research results when seen in GIS output maps. Furthermore, he could easily arrive at its implications and is better able to relay it to his farmer-clients.

A picture is worth a thousand words, so they say. GIS output maps serve as effective extension materials for farmers. An example of such a map is given below.

Figure 5.

Output Map of the ADB Rural Productivity Enhancement Project

4.4	Institutional Development

Considering its strengths and weaknesses in ICT, the RNR sector should immediately embark on an institutional development strategy to increase its capabilities and build its capacities to pursue the foregoing options. At present, ICS is institutionally constrained and incapable of fully implementing a knowledge management strategy, of strengthening ICT operations at the field level and of establishing a Web-based geographic information system.

The Information and Communication Services is the ICT hub of the RNR sector. Its official mandate is to: design, develop and produce information and communication materials in support to RNR programmes; serve as the portal of RNR information and activities; and promote RNR programmes and activities. However, its expected role goes beyond these. An implied function, as stated early, on is to keep the RNR sector’s integrity by ensuring the smooth flow of information and communication within and without the system.

The ICS would be in a better position to perform this role if it was elevated into a department. Hence, this document proposes that the Information and Communication Services of the Ministry of Agriculture be reconstituted into a line department, the Department of RNR Information and Communication, with regional, district and block level staff or information and communication officers (ICOs).

The new organization will require additional trained manpower. However, the increase in staffing will be done in increments over a six year period as can be realistically accommodated.

  - Strategic Directions

The preceding sections have provided ICT options, intervention models and proposals that may be considered by the RNR sector.

Firstly, it was proposed that the sector adopt a knowledge management approach for its organizational communication needs. This was operationalized as the establishment of the RNR Knowledge and Information Management System to be administered by the ICS.

Secondly, ICT should be strengthened at the dzongkhag and geog levels. This requires the establishment of interconnectivity at the national, regional, district and block levels. Since the infrastructure backbone is provided by the Ministry of Information and Communications, the RNR sector would focus on the so-called first mile and last mile linkages, i.e., the system in the MoA that links to the backbone and from the backbone to the users at lower levels. Employing the sectoral definition of ICT, however, strengthening it at the dzongkhag and geog levels would also refer to building up multimedia production and utilization capabilities.

Thirdly, a Ministry-wide geographic information system (GIS) should be established. The entire Ministry should be using one standard: in software, basemap and database templates.

Lastly, it was forwarded that the Information and Communication Services be upgraded into a line department in order to fulfil the above initiatives. This would entail upgrading its manpower resources in terms of both numbers and skills.

In summary, the strategic directions that the RNR sector would take for its sectoral ICT master plan are as follows:

- Establishing a knowledge management system within the MoA

- Ensuring first mile and last mile linkages

- Building up multimedia production and utilization capabilities

- Establishing Ministry-wide GIS facilities and standards

- Embarking upon institutional and human resource development

5.	Goals

###### 5.1	BIPS Parameters

###### The RNR sector’s ICT strategic directions that were just enumerated have been determined by the sector’s unique requirements and circumstances as described in the preceding section. However, such goals and strategies need to be situated within the parameters set by the Bhutan ICT Polices and Strategies or BIPS document recently released by the Ministry of Information and Communications. As explained earlier, the BIPS made use of the strategic components identified within the Digital Opportunities framework, i.e., policy, infrastructure, content and applications, human capacity, and enterprise.

###### Under these categories, the BIPS identified eighty (80) ICT goals. Out of these eighty goals, the RNR sector has identified thirty-one goals that had direct and indirect relevance. The strategic directions identified in the preceding section were superimposed to the BIPS agenda and strategic responses for the thirty one relevant national ICT goals were crafted. These strategic responses constitute the RNR sector’s ICT for the Ninth and Tenth Planning Cycles.

###### Found below is a set of matrices that contain the thrity-one relevant BIPS goals and the RNR sector’s counterpart goals. The left-hand side column represents the BIPS goals. The right-hand side column and all texts in Italics constitute the sector’s strategic response. Two of these goals have already been fulfilled: the maintenance of the MoA Website; and the launching of a shared, Web-based RNR M&E system.

5.2 	Strategic Response of the RNR Sector

Policy

| Strategy P1. By 2007, RGoB will use ICT to make governance more efficient, transparent and inclusive. |
| --- |
| P1.1 | Establish policies on information-sharing between agencies | ICS launches a shared, Web-based Monitoring and Evaluation System for the RNR Sector for efficiency of operations, transparency and inclusiveness. | 2004 |
| P1.2 | Establish policies on ICT security | ICS shall trail blaze in the implementation of policies on ICT security among the development sectors. | 2005 |
| P1.3 | Establish policies on use of free and open source software | ICS shall trail blaze in the implementation of policies on open source software among the development sectors. | 2005 |
| P1.6 | Establish ICT Units in each Ministry and major autonomous agency | ICS is elevated into a line department that is responsible for ICT in the RNR Sector | 2005 |
| P1.7 | Establish ICT Units in each Dzongkhag | ICS shall design, develop and implement a continuing RNR program for ICT Units in each Dzongkhag | 2007 |
| P1.8 | Each Ministry, autonomous body and agency to provide 75% of all possible public services deliverable through ICT | ICS shall establish a Virtual Extension, Research and Communication Network under the RNR Knowledge and Information Management System | 2005 |

TABLE 2. Strategic Responses of the RNR Sector to the BIPS Policy Agenda

Additional Sectoral Strategy for Policy Development 1: By 2005, ICS shall explore technical assistance and funding facilities such as the JFICT, the World Bank Info Dev Grants, DFID, IDRC Pan Asia, and EU Asia IT&C in line with the MoA strategy of management and utilization of external assistance and the MoIC strategy to investigate ways to fund ICT services throughout Bhutan.

Additional Sectoral Strategy for Policy Development 2: By 2006, farmer’s participation in RNR research, extension, content provision and program implementation will be increased through the use of handheld phones, two-way radio, email and rural radio forums.

Infrastructure

| Strategy IN2. By 2010, ensure an affordable, fast, secure, sustainable and appropriate ICT infrastructure throughout Bhutan. |
| --- |
| IN2.1 | Deploy backbone infrastructure across Bhutan | Establish point to point/ multichannel videoconferencing over IP facility between and among CORRB and the RNRRCs | 2007 |
| IN2.3 | Establish Government-wide intranet connecting all agencies in Thimphu | ICS establishes first mile links of RNR sector to Government-wide intranet. ICS provides RNR content in Government-wide intranet | 2006 |
| IN2.4 | Extend Government-wide intranet to all Dzongkhags headquarters | ICS establishes last mile links of RNR sector at the district level ICS develops RNR content in Government-wide intranet | 2008 |
| IN2.5 | Extend Government-wide intranet to all Geogs | ICS establishes last mile links of RNR sector at the block level ICS provides RNR content in Government-wide intranet | 2010 |
| IN2.6 | Establish multipurpose telecentres in every Geog | ICS develops RNR component of multipurpose telecentres | 2010 |
| IN2.8 | Introduce and deploy advanced and appropriate technologies | ICS introduces handheld simputers and spearheads adoption of WiFi LAN in RNRRCs with low-cost fabricated antennae. | 2005 |

TABLE 3. Strategic Responses of the RNR Sector to the BIPS Infrastructure Agenda

Additional Sectoral Strategy for Infrastructure Development. By 2005, ICS through MoIC explores participation in the APAN and AI3 Consortia to tap the non-commercial research and education backbone.

Human Capacity

| Strategy HC1. By 2009, all public and private sector ICT positions will be filled be well-qualified national staff. |
| --- |
| HC1.1 | Draft National ICT HRD plan, incorporating : RGoB and private sector training needs assessment; developing ICT occupational profiles for RGoB positions; ICT career paths for RGoB ICT professionals | ICS shall implement the RNR sector’s ICT HRD plan including ICT occupational profiles for RNR positions and ICT career paths for RNR ICT professionals. | 2005 |
| HC1.2 | Make available relevant in-country and external training programs for ongoing education and constant skill upgrading for ICT professionals | NRTI shall incorporate training on ICT skills into its curricula | 2007 |
| HC1.3 | Ensure recruitment of qualified personnel for RGoB ICT positions | ICT ensures recruitment of qualified personnel for RNR ICT positions | 2006 |
| Strategy HC5. By 2006, majority of Bhutanese will be aware of the benefits of ICT. |
| HC5.2 | Incorporate ICT skills into community learning centres and NFE program | RDTC shall incorporate ICT skills into its curricula | 2006 |
| HC5.3 | Conduct a national ICT awareness-raising campaign | ICS shall design, develop and produce communication materials on ICT applications for the RNR Sector | 2005 |

TABLE 4.

Strategic Responses of the RNR Sector to the BIPS Human Capacity Agenda

Content and Applications

| Strategy CA2. By 2008, Bhutan will use ICTs to preserve and promote its cultural heritage and boost the creation of local content |
| --- |
| CA2.3 | Develop digital archive of significant Bhutanese cultural content in sound and picture formats | ICS shall establish a Digital Documentation Service to capture local and indigenous knowledge and best practices on RNR management. | 2008 |
| Strategy CA5. By 2008, all Bhutanese citizens will have real-time access to Bhutanese media. |
| CA5.1 | Extend FM radio coverage to all Dzongkhags | ICS shall provide RNR content to BBS FM programs | 2005 |
| CA5.2 | Kuensel printed on same day in all Dzongkhags | ICS shall provide localized RNR content to Kuensel | 2006 |
| CA5.3 | Extend real-time BBS TV coverage to all Dzongkhags | ICS shall provide RNR content to BBS TV programs | 2008 |
| Strategy CA6. By 2008, Bhutan will develop content and applications to support good governance. |
| CA6.1 | Establish data interoperability standards | ICS shall assist in establishing data interoperability by recommending common database templates and common basemaps for all sectors. | 2005 |
| CA6.2 | Support the implementation of a national GIS system | ICS shall administer the national GIS service within the RNR Sector | 2006 |
| CA6.6 | Re-develop and re-launch integrated RGoB web portal | ICS shall develop RNR content for integrated RGoB web portal | 2005 |
| CA6.7 | Establish online presence for all Ministries, autonomous bodies and agencies, including all publicly available documents | ICS continues to maintain and regularly update MoA website | 2004 |
| CA6.8 | Publish online information relevant to the public including : | By 2005, ICS shall maintain an online documents management service for the RNR sector as a module of its RNR Knowledge and Information System. |  |
|  | Acts, rules and regulations |  | 2005 |
|  | Plans, goals, targets and progress |  | 2007 |
|  | Contracts, procurements and tenders |  | 2008 |

TABLE 5.  Strategic Responses of the RNR Sector to the BIPS Content and Applications Agenda

Additional Sectoral Strategy for Content and Application: By 2007, CORRB will be able to tap regional and international RNR directory, bibliographic and factual databases by becoming a member of the South Asian Rice Wheat Consortium.

Enterprise

| Strategy E5. Promote the appropriate use and application of ICT in non ICT businesses |
| --- |
| E5.1 | Establish a sustainable national e-commerce portal | ICS shall provide RNR sector data for national e-commerce portal | 2007 |
| E5.4 | Demonstrate and promote the use of ICT to improve efficiency in non-ICT businesses | ICS shall have a fully operational Market Information System in-place serving national, regional and district levels. | 2007 |

TABLE 6. Strategic Responses of the RNR Sector to the BIPS Enterprise Agenda

5.3	ICT Goals for the RNR Sector for the 9th and 10th Planning Cycles

In summary, these are the ICT Goals of the RNR Sector for the Ninth and Tenth planning cycles by DOT Strategic Components:

POLICY

- By 2004, ICS launches a shared, Web-based Monitoring and Evaluation System for the RNR Sector for efficiency of operations, transparency and inclusiveness.

- By 2005, ICS is elevated into a line department that is responsible for ICT in the RNR Sector.

- By 2005, ICS shall explore technical assistance and funding facilities such as the JFICT, the World Bank Info Dev Grants, DFID, IDRC Pan Asia, and EU Asia IT&C in line with the MoA strategy of management and utilization of external assistance and the MoIC strategy to investigate ways to fund ICT services throughout Bhutan.

- By 2005, ICS shall establish a Virtual Extension, Research and Communication Network under the RNR Knowledge and Information System.

- By 2005, ICS shall trail blaze in the implementation of policies on ICT security among the development sectors.

- By 2005, ICS shall trail blaze in the implementation of policies on open source software among the development sectors.

- By 2006, farmer’s participation in RNR research, extension, content provision and program. implementation will be increased through the use of handheld phones, two-way radio, email and rural radio forums.

- By 2007, ICS shall design, develop and implement a continuing RNR program for ICT Units in each Dzongkhag.

INFRASTRUCTURE

- By 2005, ICS through MoIC explores participation in the APAN and AI3 Consortia to tap the non-commercial research and education backbone.

- By 2005, ICS introduces handheld simputers and spearheads adoption of WiFi LAN in RNRRCs with low-cost fabricated antennae.

- By 2006, ICS shall establish first mile links of RNR sector to Government-wide intranet. ICS provides RNR content in Government-wide intranet.

- By 2007, ICS and CORRB shall establish point to point/ multichannel videoconferencing over IP capability between and among CORRB and the RNRRCs.

- By 2008, ICS shall establish last mile links of RNR sector at the district level and develops RNR content in Government-wide intranet.

- By 2010, ICS shall establish last mile links of RNR sector at the block level and provides RNR content in Government-wide intranet,

- By 2010, ICS shall develop RNR content for multipurpose telecentres.

Human Capacity

- By 2005, ICS shall implement the RNR sector’s ICT HRD plan including ICT occupational profiles for RNR positions and ICT career paths for RNR ICT professionals.

- By 2005, ICS shall design, develop and produce communication materials on ICT applications for the RNR Sector.

- By 2006, ICT ensures recruitment of qualified personnel for RNR ICT positions.

- By 2006, RDTC shall incorporate ICT skills into its curricula.

- By 2007, NRTI shall incorporate training on ICT skills into its curricula.

Content and Applications

- By 2004, ICS maintains and regularly updates MoA website.

- By 2005, ICS shall maintain an online documents management service for the RNR sector as a module of its RNR Knowledge and Information System.

- By 2005, ICS shall assist in establishing data interoperability among sectors by developing common database templates and common basemaps.

- By 2005, ICS shall develop RNR content for integrated RGoB web portal.

- By 2005, ICS shall provide RNR content to BBS FM programs.

- By 2006, ICS shall administer the national GIS service within the RNR Sector.

- By 2006, ICS shall provide localized RNR content to Kuensel.

- By 2007, CORRB will be able to tap regional and international RNR directory, bibliographic and factual databases by becoming a member of the South Asian Rice Wheat Consortium.

- By 2008, ICS shall establish a Digital Documentation Service to capture local and indigenous knowledge and best practices on RNR management.

- By 2008, ICS shall provide RNR content to BBS TV programs.

## Enterprise

- By 2007, ICS shall provide RNR sector data for national e-commerce portal.

- By 2007, ICS shall have a fully operational Market Information System in-place serving national, regional and district levels.

###### These goals will be presented in the Sectoral ICT Master Plan under the thrusts set by the RNR ICT Strategic Directions, namely:

###### Institutional and Human Resource Development

###### Knowledge Management

###### Multimedia Production and Utilization

###### Geographic Information Systems

First and Last Mile Linkages

###### PART TWO

###### SECTORAL Ict master plan

1.	Institutional and Human Resource Development

1.1		Recapitulation of Goals

The following are the RNR sector’s goals on ICT institutional and human resource development arranged chronologically:

- By 2005, ICS is elevated into a line department that is responsible for ICT in the RNR Sector.

- By 2005, ICS shall explore technical assistance and funding facilities such as the JFICT, the World Bank Info Dev Grants, DFID, IDRC Pan Asia, and EU Asia IT&C in line with the MoA strategy of management and utilization of external assistance and the MoIC strategy to investigate ways to fund ICT services throughout Bhutan.

- By 2005, ICS shall implement the RNR sector’s ICT HRD plan including ICT occupational profiles for RNR ICT positions and ICT career paths for RNR ICT professionals.

- By 2005, ICS through MoIC explores participation in the APAN and AI3 Consortia to tap the non-commercial research and education backbone.

- By 2005, ICS shall trail blaze in the implementation of policies on ICT security among the development sectors.

- By 2005, ICS shall trail blaze in the implementation of policies on open source software among the development sectors.

- By 2006, ICT ensures recruitment of qualified personnel for RNR ICT positions.

- By 2006, RDTC shall incorporate ICT skills into its curricula.

- By 2007, NRTI shall incorporate training on ICT skills into its curricula. A Major in Extension Communication should be initiated.

  - Department of RNR Information and Communication

By 2005, ICS is elevated into a line department that is responsible for ICT in the RNR Sector.

As stated earlier, ICS would be in a better position to perform its role of inter and intra-organizational communication within and without the MoA if it was elevated into a department. Thus, the Information and Communication Services of the Ministry of Agriculture should be reconstituted into a line department, the Department of RNR Information and Communication (DRIC), with regional, district and block level staff or information and communication officers (ICOs).

Its mandate of DRIC will be to serve as the RNR sector’s knowledge centre. Its organizational structure would approximate the following:

Figure 6.

Proposed Organizational Chart of the DRIC

DRIC shall be headed by a Director assisted by a Deputy Director for Operations and a Deptuy Director for Administration. The new department shall have five divisions: the Administrative Divisions; the Multimedia Division (which now combines the print, audio-visual, radio and television production with the addition of interactive CDROM); the Field Operations Division; the RNR Knowledge and Information Management System (under which the current IT and Web section will be situated, among others); and the GIS Division. Under the Field Operations Division are Regional Information and Communication Officers, who in turn, shall supervise District Information Officers. The Deputy Directors for Operations and Administration shall head the Field Operations and Administrative Divisions on a concurrent capacity.

1.3	Technical and Funding Assistance

By 2005, ICS shall explore technical assistance and funding facilities such as the JFICT, the World Bank Info Dev Grants, DFID, IDRC Pan Asia, and EU Asia IT&C in line with the MoA strategy of management and utilization of external assistance and the MoIC strategy to investigate ways to fund ICT services throughout Bhutan.

Should the ICS be elevated into the DRIC, it would need additional funding support which may not be readily available from the RGoB. Hence, technical assistance and funding facilities from external sources should be tapped in line with the national MoA strategy of management and utilization of external assistance. Furthermore, the BIPS encourages other sectors to investigate ways to fund ICT services and, as discussed in the Opportunities section, there are several options which may be availed of, most of which are facilities intended for least developed countries. All of these options are grants rather than loans.

Among these are:

- The Japan Fund for Information and Communication Technology (Annex D)

- The World Bank Info Dev Grants

- The UK Department for International Development Knowledge and Research Program (Annex E)

- The International Development Research Centre of Canada Pan Asia Grants Programme (Annex F)

- The EU Asia Information Technology and Communication Programme (Annex G)

1.4	Policy Thrusts

By 2005, ICS shall trail blaze in the implementation of policies on ICT security among the development sectors.

By 2005, ICS shall trail blaze in the implementation of policies on open source software among the development sectors.

Two priority policy thrusts of ICS/DRIC is the management of ICT security for the RNR sector. This would entail levels of security management of which the provision of user names and passwords would be the first line of defence. Other measures such as the provision of firewalls would be instituted consistent with the guidelines determined by MoIC and other stakeholders of ICT security.

Likewise, ICS/DRIC shall continue to maintain its Linux OS for the appropriate applications and gradually migrate to open source/ open code software as required.

By 2005, ICS through MoIC explores participation in the APAN and AI3 Consortia to tap the non-commercial research and education backbone.

The Asia Pacific Advanced Network or APAN is a non-profit international consortium established in 1997 designed to be a high-performance network for research and development on next generation applications and services. APAN provides an advanced networking environment for the research and education community in the Asia-Pacific region, and promotes global collaboration. Its objectives are: to coordinate and promote R&D activities on networking including technology, applications and services; and to provide an advanced networking environment for research and education communities in the Asia-Pacific region.

On the other hand, the Asian Internet Interconnection Initiatives or AI3 is a regional research consortium among research institutes in the Asian region that aims to develop leading edge technologies for the Internet, such as IPv6, WWW caching and replication mechanisms, multimedia communication mechanisms, and applications for the advanced usage of the Internet.

Both consortia have access to the research and education Internet backbone allotted by the World Wide Web Consortium (W3C) for R&D, education, and distance learning use. The appropriate ministry in the RGoB, perhaps the Ministry of Information and Communication, should explore the possibility of joining these consortia, particularly APAN, which has a sub-network for South Asia. Membership enables one to have access to the non-commercial research and education Internet backbone, which is virtually free.

ICS or DRIC can take the lead in exploring this possibility with the end view of having CORRB utilize the bandwidth for videoconferencing over IP and knowledge networking.

1.5	Human Resource Development

By 2005, ICS shall implement the RNR sector’s ICT HRD plan including ICT occupational profiles for RNR ICT positions and ICT career paths for RNR ICT professionals.

By 2006, ICT ensures recruitment of qualified personnel for RNR ICT positions.

Occupational Profiles. A Human Resource Development Plan to equip the RNR Sector to realize its vision and fulfil its mission should be vigorously pursued and initiated. With the elevation of the ICS to the DRIC, a change in the occupational profiles of the staff would be in order. Currently, ICS has fourteen (14) management and technical staff. Their designations, qualifications and training are as follows:

| Name | Designation | QualificationS | Training |
| --- | --- | --- | --- |
| Pema Lhamo | Programme Director | M.Sc. In Agri. Extension |  |
| Sonam Phuntsho | Sr. Video Producer | Dip.(Cinematography) | Video Production Technology |
| Moti Raj Gurung | Web Master | B.E.Civil/Env. | Workshop on Linux Adm. & Advance Web Designing (PHP and Active Server Pages) |
| Karma Gyeltshen | Program Officer | B.Com (Honours) | IEC Messages & Material Development |
| Tobgye | Info. & Commn. Officer | B.Sc. Dev.Communication | IEC Messages & Material Development |
| Singye Wangmo | Info. & Commn. Officer | B.Sc. Dev. Communication | IEC Messages & Material Development M.Sc.Communication Management |
| Kencho Thinley | Info. & Commn. Officer | B.Com. (Hons.) | IEC Messages & Material Development, |
| Thinley Wangchuk | Info. & Commn. Officer | B.A. Hons (Dzongkha) | Design & development of presentation Materials |
| Tshering Doma Bhutia | Editor | B. A. |  |
| Sangey Choden | Librarian | Class X | Library Management & Resource Sharing Networking |
| Thinlay Dorji | Layout Designer | Diploma | IEC Messages & Material Development |
| Karma Tenzin | Radio Producer | Class X/ Diploma in Agri. | Design & development of presentation materials |
| Tashi Ugyen | Network Admin | B.Sc. |  |
| Ugyen Dema | Assist. Data Manager | Class XII/ DIMS |  |

TABLE 7. Current Staff Complement of ICS

The Plan proposes the following changes in designation:

| Name | Designation | CHANGE IN DESIGNATION |
| --- | --- | --- |
| Pema Lhamo | Programme Director | Director |
| Sonam Phuntsho | Sr. Video Producer | Senior Multimedia Officer |
| Moti Raj Gurung | Webmaster |  |
| Karma Gyeltshen | Program Officer |  |
| Tobgye | Info. & Commn. Officer |  |
| Singye Wangmo | Info. & Commn. Officer |  |
| Kencho Thinley | Info. & Commn. Officer |  |
| Thinley Wangchuk | Info. & Commn. Officer |  |
| Tshering Doma Bhutia | Editor | Multimedia Officer |
| Sangey Choden | Librarian | Documents Management Officer |
| Thinlay Dorji | Layout Designer | Multimedia Officer |
| Karma Tenzin | Radio Producer | Multimedia Officer |
| Tashi Ugyen | Network Administrator |  |
| Ugyen Dema | Assistant Data Manager |  |

TABLE 8. Changes in Designation

Furthermore, the following additional positions are recommended for the restructuring:

- Deputy Directors (2)

- Knowledge Manager (1)

- GIS Manager (1)

- Regional Information and Communication Officers (4)

- District Information and Communication Officers (20)

The qualifications for the above positions will be determined in accordance with civil service rules and regulations.

Career Paths. The skills of the current staff will be upgraded through programmed study tours, short course, training courses and graduate degree programs which will be described in the succeeding sections.  The venues for these formal and nonformal programs have been selected based on their relevance to the Bhutanese situation. Hence, all except for one (Diploma in GIS, Penn State University) will be done in Asian countries.

MoIC management and civil service guidelines shall determine the identification and scheduling of appropriate staff members for these study tours, training courses, short courses and graduate degree programs. However, an indicative scheduling may be found in the following matrix. This scheduling excludes distance learning programs which may be availed of while on active duty.

| Name | Designation | activity |
| --- | --- | --- |
| Pema Lhamo | Director | A Three-Week, Three-Country Study Tour on ICT4D (2005) Doctor of Philosophy in Development Communication, UP Los Baños (2006) Two-Week Study Tour on ICT Applications for Farmer Training in China (2008) |
| Sonam Phuntsho | Senior Multimedia Officer | A Three-Week, Three-Country Study Tour on ICT4D (2005) Two Week Training Course on Interactive CDROM Production (2005) Master of Science in Development Communication, UP Los Baños (2007) |
| Moti Raj Gurung | Web Master | Two Week Training Course on Interactive CDROM Production (2005) Master of Science in Computer Science (2008) |
| Karma Gyeltshen | Program Officer | A Three-Week, Three-Country Study Tour on ICT4D (2005) One Week Study Tour on Technology Packaging in Indonesia (2006) Master of Science in Development Communication, UP Los Baños (2008) |
| Tobgye | Info. & Commn. Officer | Two-Week Study Tour on ICT Applications for Farmer Training in China (2008) |
| Singye Wangmo | Info. & Commn. Officer | Two-Week Study Tour on ICT Applications for Farmer Training in China (2008) |
| Kencho Thinley | Info. & Commn. Officer | Master of Science in Development Communication, UP Los Baños (2005) Two-Week Study Tour on ICT Applications for Farmer Training in China (2008) |
| Thinley Wangchuk | Info. & Commn. Officer | One Week Study Tour on Technology Packaging in Indonesia (2006) Master of Development Communication (English Program), Kasetsart University (2007) |
| Tshering Doma Bhutia | Multimedia Officer | Two Week Training Course on Interactive CDROM Production Master of Development Communication (English Program), Kasetsart University (2007) |
| Sangey Choden | Documents Management Officer | One Week Study Tour on Technology Packaging in Indonesia (2006) Master of Development Communication (English Program), Kasetsart University (2008) |
| Thinlay Dorji | Multimedia Officer | Two Week Training Course on Interactive CDROM Production (2005) Short Course on Multimedia Production (2006) |
| Karma Tenzin | Multimedia Officer | Two Week Training Course on Interactive CDROM Production (2005) |
| Tashi Ugyen | Network Admin | Short Course On Enterprise GIS (2006) Master of Science in Computer Science (2007) |
| Ugyen Dema | Assist. Data Manager | Short Course on Multimedia Production (2006) Short Course on Enterprise GIS (2006). |

TABLE 9. Indicative Scheduling of HRD Activities

1.6	Study Tours

Selected ICS/ DRIC staff as well as CORRB technology packaging officers and researchers and NRTI faculty are recommended to undertake the following study tours:

A Three-Week, Three-Country Study Tour on ICT4D. This three-week study tour will be conducted in three countries in Asia: Thailand, Indonesia and Sri Lanka. The purpose of the study tour is to orient the participants on innovative modes and applications of ICT4D, specifically for the agricultural sector. By the end of the study tour, the participants are expected to: recall ICT4D interventions that they have been exposed to; describe the features of innovative ICT modes and applications; and discuss the advantages and disadvantages of these strategies, modes and applications.

Recommended agencies to visit are:

- Bank for Agriculture and Agricultural Cooperatives (Thailand)

- Department of Agricultural Extension (Thailand)

- Kasetsart University Department of Extension and Communication (Thailand)

- Chaing Mai University Forestry Extension Program (Thailand)

- Agency for Agricultural Research and Development (Indonesia)

- Institut Pertanian Bogor (Indonesia)

- Ministry of Agriculture Centre for Agricultural Databases and Information (Indonesia)

- Assessment Institute for Agricultural Technology (Indonesia)

- Ministry of Agriculture and Livestock (Sri Lanka)

- Department of Agriculture (Sri Lanka)

- Audio-Visual Centre (Sri Lanka)

- Peradeniya University (Sri Lanka)

Two-Week Study Tour on ICT Applications for Farmer Training in China. This two-week study tour will be conducted at the Central Agricultural Broadcasting and Television School in Beijing as well as its satellite schools in three provinces: He Bei, Manchuria, and Tibet or Mongolia. The purpose of this study tour is to orient the participants from ICS/DRIC and NRTI how ICT is applied for farmer training and extension workers’ education via the distance mode. By the end of the study tour, the participants should be able to:  recall ICT4D interventions that they have been exposed to; describe the features of innovative ICT modes and applications; and discuss the advantages and disadvantages of these strategies, modes and applications.

One Week Study Tour on Technology Packaging in Indonesia. This one-week study tour will visit the Agency for Agricultural Research and Development of Indonesia as well as the Livestock Assessment Institute for Agricultural Technology (Bogor) and the Forestry Assessment Institute for Agricultural Technology (Kalimantan). The purpose of the study tour is to orient the participants from ICS/DRIC and CORRB on the Indonesian experience with regard to the research-extension-farmer interface. By the end of the study tour, the participants should be able to:  recall ICT4D interventions that they have been exposed to; describe the features of innovative ICT modes and applications; and discuss the advantages and disadvantages of these strategies, modes and applications.

1.7	Training Courses

The appropriate ICS/DRIC staff are recommended to participate in the following training courses:

Two Week Training Course on Interactive CDROM Production. This will be a custom-made training course conducted at the Audiovisual Centre of the Department of Agriculture, Peradeniya, Sri Lanka. By the end of the training course, the participants should be able to: write scripts for interactive CDROMs on RNR themes; design the interface and navigation for the interactive CDROM; and execute and produce the interactive program.

Two Week Training Course on ICT4D. This two-week off-the-shelf training course will be conducted at the UPLB College of Development Communication. At the end of the training course, the participants should be able to:  recall ICT4D interventions; describe the features of innovative ICT modes and applications; and discuss the advantages and disadvantages of these strategies, modes and applications.

1.8	Short Courses

The appropriate ICS/DRIC staff are recommended to undertake the following short courses:

Short Course On Enterprise GIS. This is an off-the-shelf training course on enterprise or network GIS to be run by ESRI in Singapore.

Short Course on Multimedia Production. This IS an off-the-shelf training course run by the Asian Institute of Journalism and Communication in Pasig City, Metro Manila.

Short Courses on ICT4D (Distance Mode). These are a series of short courses to be offered by the University of the Philippines Open Campus beginning Academic Year 2005-2006. They encompass the following topics: Knowledge Management; Documents Management; Digital Documentation; IMARK, Database Management, Multimedia Production and Web Writing.

1.9	Degree Programs

Finally, the following graduate degree programs are recommended to the appropriate ICS/DRIC staff in senior positions:

- Master of Development Communication (English Program) Kasetsart University, Bangkok, Thailand.

- Master of Science in Development Communication. University of the Philippines Los Baños – College of Development Communication, Los Baños, Laguna, Philippines

- Doctor of Philosophy in Development Communication. University of the Philippines Los Baños – College of Development Communication, Los Baños, Laguna, Philippines

- Master of Science in Computer Science. University of the Philippines Los Baños – Institute of Computer Science, Los Baños, Laguna, Philippines

- Master of Development Communication (Distance Mode). University of the Philippines Open University, Los Baños, Laguna, Philippines. www.upou.org

- Master of Information Systems (Distance Mode). University of the Philippines Open University, Los Baños, Laguna, Philippines. www.upou.org

- Diploma on Computer Science (Distance Mode).  University of the Philippines Open University, Los Baños, Laguna, Philippines. www.upou.org

- Diploma on GIS (Distance Mode). Penn State University. www.pennstate.org

2.	Knowledge Management/ RNR Knowledge and Information System

2.1	Recapitulation of Goals

The following are the RNR sector’s goals on knowledge management arranged chronologically:

- By 2004, ICS maintains and regularly updates MoA website.

- By 2004, ICS launches a shared, Web-based Monitoring and Evaluation System for the RNR Sector for efficiency of operations, transparency and inclusiveness.

- By 2005, ICS shall establish a Virtual Extension, Research and Communication Network under the RNR Knowledge and Information System.

- By 2005, ICS shall develop RNR content for integrated RGoB web portal.

- By 2005, ICS shall maintain an online documents management service for the RNR sector as a module of its RNR Knowledge and Information System.

- By 2007, ICS shall provide RNR sector data for national e-commerce portal.

- By 2007, ICS shall have a fully operational Market Information System in-place serving national, regional and district levels.

- By 2007, ICS and CORRB shall establish point to point/ multi-channel videoconferencing over IP facility between and among CORRB and the RNRRCs.

- By 2007, CORRB will be able to tap regional and international RNR directory, bibliographic and factual databases by becoming a member of the South Asian Rice Wheat Consortium.

- By 2008, ICS shall establish a Digital Documentation Service to capture local and indigenous knowledge and best practices on RNR management.

The Renewable Natural Resources Knowledge and Information Management System or RNRKIMS will be established for the MoA. It shall be composed of the following integrated yet independently operating modules: Web Services; VERCON; Documents Management System; Digital Documentation; CORRB Videoconferencing; and Knowledge Networking.

  - Web Maintenance Module

By 2004, ICS maintains and regularly updates MoA website.

By 2005, ICS shall develop RNR content for integrated RGoB web portal.

By 2007, ICS shall provide RNR sector data for national e-commerce portal.

Under Web Services fall the maintenance and update of the MoA Website, as well as RNR portals and search engines.

2.3	Virtual Extension, Research and Communication Network

By 2004, ICS launches a shared, Web-based Monitoring and Evaluation System for the RNR Sector for efficiency of operations, transparency and inclusiveness.

By 2005, ICS shall establish a Virtual Extension, Research and Communication Network under the RNR Knowledge and Information System.

By 2007, ICS shall have a fully operational Market Information System in-place serving national, regional and district levels.

Under VERCON are two critical sub-modules: the RNR Sector Monitoring and Evaluation System; and the RNR Market Information System. The succeeding section will provide a more detailed description of VERCON.

2.4.	Documents Management Service

By 2005, ICS shall maintain an online documents management service for the RNR sector as a module of its RNR Knowledge and Information System.

The RNR Documents Management System will aim for the digitization, storage, retrieval and management of all official documents, correspondence and reports of the RNR Sector. It will have a built in multi-level search engine that would enable its users to access data or meta-data, knowledge or meta-knowledge contained in the stored digitized documents.

  - Documentation Lessons Learned, Best Practices and Indigenous

Knowledge

By 2008, ICS shall establish a Digital Documentation Service to capture local and indigenous knowledge and best practices on RNR management.

RNRKIMS should likewise contain a Digital Documentation Service for the capture, storage and retrieval of lessons learned, best practices and indigenous knowledge in digital video, audio, or photographic formats.

2.6	CORRB Videoconferencing Over IP and Knowledge Network

By 2007, ICS and CORRB shall establish point to point/ multichannel videoconferencing over IP facility between and among CORRB and the RNRRCs.

By 2007, CORRB will be able to tap regional and international RNR directory, bibliographic and factual databases by becoming a member of the South Asian Rice Wheat Consortium.

The system shall likewise administer a Videoconferencing over IP facility to service the Council of Renewable Natural Resources Research of Bhutan and its regional research centres. The Council has expressed the need for such a service for better coordination and collaboration among the RNRRCs. Lastly, RNRKIMS should likewise serve as the national focal point for the CORRB Knowledge Network. Again, the latter will be discussed in a succeeding section.

3.	Multimedia Production and Utilization

3.1	Recapitulation of Goals

The following are the RNR sector’s goals on multimedia production and utilization arranged chronologically

- By 2005, ICS shall provide RNR content to BBS FM programs.

- By 2005, ICS shall design, develop and produce communication materials on ICT applications for the RNR Sector.

- By 2006, farmer’s participation in RNR research, extension, content provision and program. implementation will be increased through the use of handheld phones, two-way radio, email and rural radio forums.

- By 2006, ICS shall provide localized RNR content to Kuensel.

- By 2007, ICS shall design, develop and implement a continuing RNR program for ICT Units in each Dzongkhag.

- By 2008, ICS shall provide RNR content to BBS TV programs.

- By 2010, ICS shall develop RNR content for multipurpose telecentres.

3.2	Content Development

By 2007, ICS shall design, develop and implement a continuing RNR program for ICT Units in each Dzongkhag.

By 2010, ICS shall develop RNR content for multipurpose telecentres.

ICS/ DRIC shall design an RNR program for the ICT units established by the MoIC in each of the 20 Dzongkhags. This RNR program outlines the RNR information and communication activities to be implemented at the district level.

Similarly, exhibits, reading materials, posters, interactive CDROMs, databases, etc. will be made available to the multipurpose telecentres.

3.3	Production of Communication Materials

By 2005, ICS shall design, develop and produce communication materials on ICT applications for the RNR Sector.

To contribute to the promotion and demystification of ICT, ICS/DRIC will design and develop promotional materials that showcase the RNR sector’s use of ICT. This will involve success stories and best practices.

3.4	Farmers Participation

By 2006, farmer’s participation in RNR research, extension, content provision and program. implementation will be increased through the use of handheld phones, two-way radio, email and rural radio forums.

3.5	Media Collaboration

By 2006, ICS shall provide localized RNR content to Kuensel.

By 2005, ICS shall provide RNR content to BBS FM programs.

By 2008, ICS shall provide RNR content to BBS TV programs.

ICS/DRIC shall continuously collaborate with the Bhutan Broadcasting Service and Kuensel for the provision of content for national and local consumption.

4.	GIS

By 2005, ICS shall assist in establishing data interoperability among sectors by developing common database templates and common basemaps.

By 2006, ICS shall administer the national GIS service within the RNR Sector.

ICS/DRIC will serve as the hub of the geographic information systems facility within the Ministry of Agriculture. It shall propose and develop standards for database templates for data interoperability, sharing and reuse. It shall assist in the identification of common standards, particularly with regard to basemaps.

5.	First and Last Mile Linkages

By 2005, ICS introduces handheld simputers and spearheads adoption of WiFi LAN in RNRRCs with low-cost fabricated antennae.

By 2006, ICS shall establish first mile links of RNR sector to Government-wide intranet. ICS provides RNR content in Government-wide intranet.

By 2008, ICS shall establish last mile links of RNR sector at the district level and develops RNR content in Government-wide intranet.

###### By 2010, ICS shall establish last mile links of RNR sector at the block level and provides RNR content in Government-wide intranet.

SIMputers are handheld computers similar to personal digital assistants with SIM cards for data transmission and reception.  SIMputers may be used by an extension worker to provide pricing and market information to farmers received from a central server located in the dzongkhag. This technology has been tested successfully in Thailand by the Bank for Agriculture and Agricultural Cooperatives. These small computers will be supplied to extension workers. Similarly, WiFi LAN alternatives for the Regional Research Centres will be explored through the use of locally fabricated antennae for as low as 100 ngultrums only per antenna.

First mile and last mile links of the RNR sector to the MoIC nationwide Intranet backbone shall be the responsibility of ICT/ DRIC. It shall design, procure and install the appropriate systems within the identified time frame.

6.	IMPLEMENTATION PLAN

Chronologically arranged, the ICT goals of the RNR sector for the Ninth and Tenth Planning Cycles are listed as follows:

2004

- The MoA-Information and Communication Services (ICS) maintains and regularly updates MoA website.

- ICS launches a shared, Web-based Monitoring and Evaluation System for the RNR Sector for efficiency of operations, transparency and inclusiveness.

2005

- ICS is elevated into a line department that is responsible for ICT in the RNR Sector.

- ICS shall explore technical assistance and funding facilities such as the JFICT, the World Bank Info Dev Grants, DFID, IDRC Pan Asia, and EU Asia IT&C in line with the MoA strategy of management and utilization of external assistance and the MoIC strategy to investigate ways to fund ICT services throughout Bhutan.

- ICS shall implement the RNR sector’s ICT HRD plan including ICT occupational profiles for RNR positions and ICT career paths for RNR ICT professionals.

- ICS shall establish a Virtual Extension, Research and Communication Network under the RNR Knowledge and Information System.

- ICS shall maintain an online documents management service for the RNR sector as a module of its RNR Knowledge and Information System.

- ICS shall develop RNR content for integrated RGoB web portal.

- ICS shall assist in establishing data interoperability among sectors by developing common database templates and common basemaps.

- ICS shall trail blaze in the implementation of policies on ICT security among the development sectors.

- ICS shall trail blaze in the implementation of policies on open source software among the development sectors.

- ICS introduces handheld simputers and spearheads adoption of WiFi LAN in RNRRCs with low-cost fabricated antennae.

- ICS through MoIC explores participation in the APAN and AI3 Consortia to tap the non-commercial research and education backbone.

- ICS shall provide RNR content to BBS FM programs.

- ICS shall design, develop and produce communication materials on ICT applications for the RNR Sector.

2006

- ICT ensures recruitment of qualified personnel for RNR ICT positions.

- ICS shall establish first mile links of RNR sector to Government-wide intranet. ICS provides RNR content in Government-wide intranet.

- ICS shall administer the national GIS service within the RNR Sector.

- Farmers’ participation in RNR research, extension, content provision and program implementation will be increased through the use of handheld phones, two-way radio, email and rural radio forums.

- RDTC shall incorporate ICT skills into its curricula.

- ICS shall provide localized RNR content to Kuensel.

2007

- ICS shall provide RNR sector data for national e-commerce portal.

- ICS shall have a fully operational Market Information System in-place serving national, regional and district levels.

- ICS shall design, develop and implement a continuing RNR program for ICT Units in each Dzongkhag.

- ICS and CORRB shall establish point to point/ multichannel videoconferencing over IP capability between and among CORRB and the RNRRCs.

- CORRB will be able to tap regional and international RNR directory, bibliographic and factual databases by becoming a member of the South Asian Rice Wheat Consortium.

- NRTI shall incorporate training on ICT skills into its curricula.

2008

- ICS shall establish last mile links of RNR sector at the district level and develops RNR content in Government-wide intranet.

- By 2008, ICS shall establish a Digital Documentation Service to capture local and indigenous knowledge and best practices on RNR management.

- ICS shall provide RNR content to BBS TV programs.

2010

- ICS shall establish last mile links of RNR sector at the block level and provides RNR content in Government-wide intranet,

- ICS shall develop RNR content for multipurpose telecentres.

The following Gantt Chart represents the tentative implementation Plan.

Although a timeline has been set, please note that the target years were synchronized with the BIPS goals, except for two which were already fulfilled by the sector in 2004. For planning purposes, these two goals - the maintenance and update of the MoA Website and the launching of the RNR Sector shared, Web-based M&E System – were no longer included in the Chart.

Figure 7.

Implementation Plan

- COST ESTIMATES (in Thousand Nu)

| TARGETS | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 | TOTAL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ICS elevated into line department, DRIC | 1000 | 2000 | 3000 | 2000 | 3000 | 3000 | 14000 |
| Implement RNR Sector's ICT HRD Plan | 500 | 750 | 1000 | 750 | 1000 | 500 | 4500 |
| VERCON established | 800 | 500 | 500 |  |  |  | 1800 |
| Establish Documents Mgt Service | 400 |  |  |  |  |  | 400 |
| RNR content for RGoB portal initiated | 200 |  |  |  |  |  | 200 |
| GIS templates/ basemaps standards set | 300 |  |  |  |  |  | 300 |
| Implement policy on ICT security | 300 | 200 | 100 |  |  |  | 600 |
| Implement open source policy | 500 | 300 | 100 |  |  |  | 900 |
| Introduce simputers/ low cost WiFi LAN | 1000 |  |  |  |  |  | 1000 |
| Explore participation in APAN and AI3 | 20 |  |  |  |  |  | 20 |
| Provide content to nationwide BBS FM | 50 |  |  |  |  |  | 50 |
| Produce promo materials on ICT for RNR | 450 |  |  |  |  |  | 450 |
| Ensure recruitment of qualified ICT staff |  | - |  |  |  |  | - |
| Establish 1st mile links to RGoB Intranet |  | 1000 |  |  |  |  | 1000 |
| Administer GIS service w/in RNR sector |  | 500 |  |  |  |  | 500 |
| Increase farmers’ participation thru ICT |  | 1500 |  |  |  |  | 1500 |
| RDTC starts basic ICT skills training |  | 100 |  |  |  |  | 100 |
| Provide localized content to Kuensel |  | 50 |  |  |  |  | 50 |
| Provide sector data for eCommerce portal |  |  | 50 |  |  |  | 50 |
| Initiate Market Information System |  |  | 500 |  |  |  | 500 |
| Implement RNR ICT at district level |  |  | 500 |  |  |  | 500 |
| Establish videoconferencing over IP |  |  | 700 |  |  |  | 700 |
| Set-up CORRD Knowledge Network |  |  | 700 |  |  |  | 700 |
| NRTI incorporates ICTskills training |  |  | 70 |  |  |  | 70 |
| Establish last mile links at district level |  |  |  | 500 | 200 |  | 700 |
| Establish digital documentation service |  |  |  | 250 | 250 |  | 500 |
| Provide RNR content for BBS TV |  |  |  | 100 | 50 |  | 150 |
| Establish last mile links at block level |  |  |  |  |  | 5000 | 5000 |
| Provide RNR content for telecenters |  |  |  |  |  | 500 | 500 |
| TOTAL | 5520 | 6900 | 7220 | 3600 | 4500 | 9000 | 36740 |

TABLE 9. Cost Estimates

The estimated cost of implementing the RNR Sector ICT Master Plan over and above existing budget provisions of the Ministry of Agriculture is Nu 36,740,000 for a period of six years.

Bibliography

Anon. 2000. Okinawa Charter on the Global Information Society, G8 Scholarly Publications and Papers, University of Toronto G8 Information Center.

Asian Development Bank. 1999. Fighting Poverty in Asia and the Pacific: The Poverty Reduction Strategy, Policy papers, November 1999. Available at http://www.adb.org/Documents/Policies/Poverty_Reduction/default.asp?p=poverty

Department of Information Technology. 2002. Bhutan ICT Master Plan. Ministry of Communications, Thimphu.

FAO TCP Proposal. Establishment of a Virtual Extension, Research and Communication Network (VERCON) in the Kingdom of Bhutan. Food and Agriculture Organization of the United Nations. Rome

Flor, Alexander G. 2002. Information and Communication Opportunities for Technology Transfer and Linkages. Expert Consultation on Agricultural Extension, Research-Extension-Farmer Interface and Technology Transfer, Food and Agriculture Organization Regional Office for Asia and the Pacific, Bangkok, Thailand.

Flor, Alexander G. 2001.eDevelopment and Knowledge Management: ICT Applications for Sustainable Development. SEAMEO SEARCA (Los Baños).

Flor, Alexander G. 2000. Information, Education and Communication Master Plan for the ADB Coastal Community Development and Fisheries Resource Project. Directorate General for Fisheries, Ministry of Marine Affairs and Fisheries, Jakarta.

Flor, Alexander G. 1998. The Philippine Communication Scene. The 1998 Asian Communication Handbook (A, Goonasekara and D. Holiday, eds.) Asian Mass Communication Research and Information Center and the Nanyang Technological University (Singapore).

Flor, Alexander G. and Benjamina G. Flor. 2000. The Philippine Communication Scene. The 2001 Asian Communication Handbook (A, Goonasekara and L.C. Wah, eds.) Asian Mass Communication Research and Information Center and the Nanyang Technological University (Singapore).

Flor, Alexander G. and Soekartawi. 2001. Knowledge networking as a tool for regional higher education: The SEAMEO-SEARCA initiative. Paper presented in the First SEAMEO Educational Congress, 26 to 29 March 2001, Bangkok, Thailand.

Flor, Alexander G. and Alice H. Rillo. 2000. Development applications of knowledge networking. Paper presented in the SEAMEO-INNOTECH 7th International Conference, NewLearnings.Com: Knowledge Networking in the World of Learning, 6 to 8 December 2000, EDSA Shangri-La, Philippines.

Flor, Alexander G. 2000. Information and communication technology (ICT) applications in rural development planning. Paper presented in the Asian Productivity Organization Conference on Applications of Information Technology in Community/ Rural Development, 5 to 6 December 2000. Cebu, Philippines.

Flor, Alexander G. and Ila Virginia Contado-Ongkiko. 2003. Introduction to Development Communication. SEAMEO SEARCA and UP Open University (Los Baños).

Flor, Alexander G. 1993. The informatization of agriculture, Asian Journal of Communication Volume III, Number 2. Asian Mass Communication Research and Information Center and the Nanyang Technological University (Singapore).

Flor, Alexander G.1986. The Information-Rich and the Information-Poor: Two Faces of the Information Age in a Developing Country. University of the Philippines at Los Baños.

Godilano, Esteban C. 2001. GIS: A tool in setting the policies and direction of agriculture in the Philippines. Paper presented to the faculty and staff of the College of Agriculture, College-wide seminar.  Plant Pathology Auditorium, UPLB (College Laguna).

Groff, Stephen P., Neil Thurston and Tom Chidley. 2000. Infrastructure for rural productivity enhancement: A GIS-based approach to rural development project management in the Philippines. Asian Development Bank (Manila).

Leibmann, Mathias. 1999.  A Way to KM solutions: Things to Consider When Building Knowledge Management Solutions with Microsoft Technologies. World Wide Technical Services, Microsoft Corporation. www.microsoft.com

Ministry of Agriculture. 2002. Renewable Natural Resources Sector Ninth Plan (2002-2007). Royal Government of Bhutan, Thimphu.

Ministry of Information and Communications. 2004. Bhutan Information and Communication Policy and Strategies. Royal Government of Bhutan, Thimphu.

ANNEX A.

INCEPTION REPORT

I. INTRODUCTION

Background/ Rationale

In 2002, the Ministry of Agriculture of the Kingdom of Bhutan underwent a restructuring of its organization patterned after the Nested Interface Integrated Approach Model or NIIAM. The reorganization introduced “integrative unity at every level of the hierarchy.” Three line departments now cover the Renewable Natural Resources sector or RNR: the Department of Agricultural Services (DoS); the Department of Livestock Services (DLS); and the Department of Forestry (DoF). The Ministry’s Information and Communication Services or ICS provides information and communication support to these three line agencies.

In line with its Vision 2020 National Goals and the Ministry of Agriculture’s strategy of ensuring well managed, cost-effective and responsive public services, the Kingdom of Bhutan intends to strengthen its information and communication technology applications to the RNR sector. Within the framework of the RNR sector’s Ninth Five-Year Plan (2002-2007), an ICS Master Plan has been drafted. However, the current ICS Master Plan requires substantive revisions along the lines of the RNR sector’s information and communication technology requirements.

The ICS has thus engaged an ICT Policy Strategist for twenty-person days to design and develop an ICT Strategic and Master Plan, which reflects the RNR sector’s current thrusts on information and communication technology. The ICT Master Plan will cover not only the Ninth Five-Year Planning Cycle (2002-2007) but the Tenth Five-Year Planning Cycle (2008-2013) as well.

Objective

The objective of this engagement is to provide the Ministry of Agriculture with a blueprint and a road map to strengthen its ICT capabilities particularly as applied to the Renewable Natural Resources sector.

Deliverables

At the end of his engagement, the consultant is expected to submit the following outputs:

- An Inception Report for the Assignment

- An ICT Strategic Framework for the Renewable Natural Resources Sector

- An ICT Master Plan based on the strategic directions and policy options detailed in Deliverable 2

### II. STRATEGIC PLANNING FRAMEWORK

The framework that will be adopted for the strategic planning would be participatory and in nature and has the following elements:

Mission/ Vision Identification. Mission and vision statements for the RNR Sector will be drafted based on earlier initiatives by the agency.

Environmental Scanning. The MoA, facilitated by the Consultant, will assess the opportunities and threats to the strengthening of ICT capabilities of the agency. Opportunities include the current environment for ICT development in least developed countries (LDCs) as well as possible sources of technical assistance facilities and financial support from the international development assistance community.

Organizational Analysis. The strengths and weaknesses of the agency will then be assessed. This would include an inventory of ICT hardware and software as well as networking and content provision. Furthermore, the current staff complement of the Information and Communication Services shall be assessed vis a vis their capability to fulfil the RNR sector’s mission.

Targets, Competence and Priorities. What the RNR sector might do in terms of agricultural applications of ICT will be compared with what it can do and what it wants to do. In other words, a matching of its targets, competencies and priorities will be done to generate Goal Statements or what it should do.

Strategic Directions. Once goal statements are generated, the most feasible strategic moves of the MoA will be enumerated and discussed.

Policy Options. A set of policy options that reflect these strategic directions will also be drafted.

Master Plan. The goals and strategic directions become the basis for the ICT Master Plan.

Figure 1 gives the strategic planning framework adopted.

opportunities                                      strengths                                          mission

threats	                                                weaknesses                                         vision

Figure A-1.

Strategic Planning Framework

### III. WORKPLAN

The Consultant proposes to adopt the following work plan illustrated in the Gantt Chart found below.

Upon arrival, an Inception Report will be drafted based on the Consultant’s understanding of the terms of reference. This Report will be refined after briefings and reviews of relevant documents. Courtesy calls we made to relevant officials followed by the finalization of the Inception Report. Data gathering, site visits, analysis of secondary data and key informant interviews will be conducted thereafter, in consonance with the write-up of the strategic and master plans. This will be followed with a Consultative Workshop with technical staff of the Ministry as well as other stakeholder agencies.

The ICS Strategic Plan and the ICT Master Plans will be presented to the appropriate officials of the Ministry for comments and suggestions. Appropriate revisions will be made prior to submission.

Figure A-2.

Gantt Chart

ANNEX B.

### Terms of Reference

# ICT Policy Strategist

An ICT Policy Strategist will be engaged to provide the Ministry of Agriculture with a blueprint and a road map to strengthen its ICT capabilities. Under the supervision of the Program Director of ICS, Ministry of Agriculture, and in consultation with appropriate officials, the ICT Policy Strategist will:

- Prepare and submit an Inception Report covering the objectives, strategic planning framework, workplan and description of deliverables of the project;

- Design, develop and prepare a Strategic Plan for the Ministry of Agriculture Information and Communication Service inclusive of the following components: Vision Statement, Mission Statement, SWOT Analysis, Strategic Directions and Policy Options;

- Design, develop and prepare an ICT Master Plan based on the strategic directions and policy options detailed in Task 3, inclusive of: an ICT Applications Development Plan; an ICT Infrastructure Development Plan; and an ICT Human Resources Development Plan;

- Gather data for the above through documents analysis, analysis of secondary data, key informant interviews and site visits as appropriate;

- Facilitate a One-Day Consultative Workshop for the ICT Master Plan;

- Design, develop and deliver a presentation on the ICT Strategic and Master Plans to Ministry officials; and

- Based on the comments and suggestions of MOA officials, submit a final version of the ICT Strategic and Master plans for the MOA-ICS.

ANNEX C.

KEY INFORMANTS

AND OFFICIALS MET

##### The Honorable Sangay Ngedup

Minister of Agriculture

Kingdom of Bhutan

Mr. Sangay Thinley

Secretary

Ministry of Agriculture

Mr. Dasho Dawa Tshering

Director of Forestry

Ministry of Agriculture

Mr. Sherub Gyeltshen

Director of Agriculture

Ministry of Agriculture

Mr. Tenzin Dhendup

Director of Livestock

Ministry of Agriculture

Dr. Pema Choephyel

Director, CORNRRCB

Ministry of Agriculture

Mr. Tenzin Chhoeda

Director of Information Technology

Ministry of Communications

Ms. Pema Lhamo

Director

Information and Communication Service

Ministry of Agriculture

Ms. Chime P. Wangdi

Deputy Secretary for Policy and Planning Ministry of Agriculture

Mr. Sonam Wangdi

Deputy Secretary for Admin and Finance

Ministry of Agriculture

Mr. Cheki Khorlo

Survey General

Ministry of Agriculture

Dr. Lungten Norbu

Program Director, CORNRRCB

Ministry of Agriculture

Ms. Sangay Duba

Program Director, CORNRRCB

Ministry of Agriculture

Mr. Mahesh Kimiri

Research Officer, CORNRRCB

Ministry of Agriculture

Mr. P.P. Nepal

Technology Packaging Officer

CORNRRC, Ministry of Agriculture

Mr. Dorji Dhradhul

Chief Extension Officer, CORRB

Ministry of Agriculture

Mr. Dawa Penjor

Department of Information and Media

Ministry of Information & Communication

Mr. Tobgye

Information and Communication Services

Ministry of Agriculture

Mr. Karpo Dukpa

Information Management Service, PPD

Ministry of Agriculture

Mr. Pema Choegyel

Information Management Service, DOF

Ministry of Agriculture

Ms. Tshering Doma Bhutia

Editor, ICS

Ministry of Agriculture

Mr. Sonam Tobgyal

Bhutan Broadcasting Service

Mr. Jigme Tenzing

Department of Information Technology

Ministry of Information & Communication

Mr. Karma Gyeltshen

Administrative Officer, ICS

Ministry of Agriculture

Mr. Motiraj Gurung

Webmaster, ICS

Mr.Tashi Ugyen

Network Administrator, ICS

Ministry of Agriculture

Mr. Tshering Tobgye

Information Management System, DOA

Ministry of Agriculture

Mr. Sangye Chewang

Agriculture Marketing Section

Ministry of Agriculture

Ms. Ugyen Dema

Assistant Data Manager, ICS

Ministry of Agriculture

Ms. Mayumi Miyata

Policy and Planning Division

Ministry of information and Communication

Mr. Marcus Schafer

Programme Officer, South East Asia

Swiss Agency for Devt and Cooperation

Mr. Erwin Koenig

Resident Coordinator

Helvetas/SDC

Mr. Chris Hartmann

IT Specialist, Rural Devt Training Centre

Helvetas/ SDC

Ms. Olivia Hartman

Training Specialist, NRTI

Helvetas/SDC

Dr. Phub Dorji

Faculty Head, Animal Science Division

Natural Resources Training Institute

Mr. R.B. Chatri

Faculty Head, Agriculture

Natural Resources Training Institute

Mr. D.N. Pradham

DoA and DoL Extension Officer

Shengana Geog

Mr. P.B. Giri

DoF Extension Officer

Shengana Geog

Mr. Tikaram Thapa

DoA Extension Officer

Gase Tsho Hom Geog

ANNEX D.

CONCEPT PAPER TEMPLATE FOR THE JFICT

Title: ______________________________________________

| 1. Type of assistance (check): Lending Nonlending (PPTA) Nonlending (ETSW/ID) ETSW = economic, thematic, and sector work, ID = institutional development, PPTA = project preparatory technical assistance, | Date:____________________ |
| --- | --- |
| 2. Country: |
| 3. Responsible division/department: |
| 4. Responsible ADB officer (if known): |
| Description of assistance (for project preparatory TA, describe the ensuing project): a. Background/linkage to country/regional strategy: b. Goal and purpose: c. Components, outputs, specific deliverables: d. Expected results and deliverables: e. Social or environmental issues or concerns (if any): f. Plans for disseminating results/deliverables (for nonlending assistance): |

6. Proposed executing/implementing agencies:

7. Nature/extent of government/beneficiary involvement in identification or conceptualization of the assistance:

8. Timetable for assistance design, processing, and implementation: a. Year included in CSP/CSP Update: b. If PPTA for project/program design is required, expected date of PPTA approval: c. Period and duration of assistance: d. Date of expected ADB approval: e. Expected start of implementation: f. Expected duration: CSP=country strategy and program

9. Assistance focus: a. Elements of assistance (check more than one, if applicable): [ ] Physical investments [ ] Economic, thematic, and sector work [ ] Policy/institutional development b. If assistance focuses on a particular sector or subsector, specify the: Sector:_________________________ Subsector:_________________________ c. For ensuing loans, project/program classification (check one): [ ] Core poverty intervention [ ] Poverty intervention [ ] Others (specify) ___________________________________________________________ d. Key thematic area(s) (check more than one category, if applicable): [ ] Economic growth [ ] Human development [ ] Gender and development [ ] Good governance [ ] Environmental protection [ ] Private sector development [ ] Regional cooperation [ ] Social protection [ ] Other:_____________________________________________

10. Financing Plan: a. Resources assistance: [ ] None required, other than ADB staff (explain in Background, Section 6a) [ ] ADB resources required for project preparation/design (check type of resources): [ ] TA [ ] Staff consultant [ ] External cofinancing [ ] TA loan If TA is required, check potential source of funds: [ ] JFICT [ ] TASF [ ] JJSF [ ] Other (specify):______________________________ JFICT=Japan Fund for Information and Communications Technology, JSF=Japan Special Fund, TASF=Technical Assistance Special Fund. b. Financing: If loan is required, indicate type of loan: [ ] Project loan [ ] Program loan [ ] Sector loan [ ] Sector development program [ ] Other (specify) ): ______________________________________ If TA is attached, indicate possible source of TA: [ ] JSF [ ] TASF [ ] TA loan [ ] Other (specify): _______________________________ If cofinancing is required, indicate sources (e.g., JFPR, GEF, etc.) and amount sought:_____________________________________________________ GEF=Globan Environment fund, JFPR=Japan Fund for Poverty Reduction, JSF=Japan Special Fund, TASF=Technical Assistance Special Fund. c. For project/program preparatory technical assistance (PPTA) only: cost estimates and proposed financing arrangements for preparation and design (if needed, provide estimate of TA loan, staff consultant budget, cofinancing, etc.): ADB financing (indicate amount and type): _________________________________________ Other financing (indicate amount and type):_________________________________________ Note: If a TA is required, the following text should be provided: The total cost of the TA is estimated at $_____ equivalent, comprising $_____ in foreign exchange and $_____ equivalent in local currency costs. It is proposed that ADB provides $_____ equivalent on a grant basis to finance the entire foreign exchange cost and $_____ equivalent of the local currency cost. The Government will finance the remaining $_____ equivalent of the local currency costs. d. Cost estimates and proposed financing arrangements for implementation (if known, provide estimate of loan, TA, cofinancing, etc.): ADB financing (amount and type):____________________________________________ Other financing (amount and type):___________________________________________ Note: Mention the groups or institutions in Government and civil society (including nongovernment organizations) that have been consulted about the project, and the nature of the consultations.

ANNEX E.

Engineering Knowledge and Research Programme

Competitive Component - Bid Round 2003/4

Concept Note Application Form

| Project Title |  |
| --- | --- |
| Name of organisation & full postal address (inc postcode & country) |  |
| Contact person’s name & position |  |
| Contact person’s email & tel. number |  |
| Sector and theme number eg W1, W3 | Primary: | If applicable, secondary: |
|  | For DFID Office Use: |
| Application reference number |  |

The Applicant is required to provide two electronic versions, one in Microsoft Word format (*.doc) and one in rich text format (*.rtf) on floppy disk and two printed copies. Envelopes should be marked “COMMERCIAL: IN CONFIDENCE” and have the full return address of the applicant on the reverse side of the envelope.  The completed Concept Note should be sent to; 	“Sector Name and Theme Number” (e.g.: Water W3)

EngkaR Programme 2003-4

Room 8E13

Infrastructure and Urban Development Department

DFID

1 Palace Street

London,  SW1E 5HE

The closing date for Concept Notes is 2.00pm Tuesday 16 July 2002.

# Project summary

| Project purpose |  |
| --- | --- |
| Project cost |  |
| Project duration (total in months) |  |
| Collaborators(s) |  |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| Proposed locations |  |
| 1 |  |
| 2 |  |
| 3 |  |

# Logical framework

| Narrative summary | Verifiable indicators | Means of verification | Important assumptions |
| --- | --- | --- | --- |
| Goal This will be one of the sector KaR themes as detailed in the information pack | Leave blank | Leave blank | (Goal to Supergoal) Leave blank |
| Purpose Give the project purpose What can be accomplished by the project if it successfully addresses and deals with an identified problem ie the expected changes given satisfactory completion of all the project outputs and activities | What are the quantitative measures or qualitative evidence by which achievement and distribution of impacts and benefits can be judged (estimated time) | Do not complete | (Purpose to Goal) What conditions external to the project are necessary if achievements of the project’s purpose is to contribute to reaching the project goal? |
| Key outputs Indicate each of the Key outputs that are to be produced by the project in order to achieve project purpose | What kind and quantity of outputs, and by when will they be produced? (quantity, quality, time) | Do not complete | (Output to Purpose) What factors external to the project are necessary if the outputs are to enable the project purpose to be achieved? |
| Activities Do not complete Inputs/Resources Do not complete | Do not complete | Do not complete | Do not complete |

# Background  							(up to 400 words)

# Target institutions and beneficiaries				(200 words)

# Purpose and outputs  						(500 words)

# Research methodology  						(300 words)

# Competence and experience					(150 words)

# Collaborating organisation(s) 					(150 words)

# Financial summary

| Estimated costs (£ 10,000s) | 2003-4 | 2004-5 | 2005-6 | 2006-7 | 2007-8 |
| --- | --- | --- | --- | --- | --- |
| TOTAL COSTS |  |  |  |  |  |
| Total Estimated cost to nearest £10,000 |  | Duration |  |

Will VAT be charged, YES/NO/Don’t Know

Is it likely that this proposal will attract any co-funding? YES/NO/Don’t Know

ANNEX F.

PanAsia R&D Grants Programme

Application Form

The International Development Research Centre (IDRC)

Tanglin P O Box 101, Singapore 912404

This application form is to be submitted along with a full project proposal and complete budget.

Date: ___________________

I	IMPLEMENTING ORGANIZATION

| Name of Organization submitting the proposal: |  |
| --- | --- |
| Contact Person/Designation: |  |
| Permanent Address: | Country: |
| Mailing Address: (if different from permanent) | Country: |
| Telephone: |  |
| Fax: |  |
| E-Mail: |  |
| URL: |  |

II	PROJECT INFORMATION

| Title of Proposed Project: |  |
| --- | --- |
| Country/Region where the project will take place: |  |
| Duration of Project: | From (yy/mm) | To (yy/mm) | Total Number of Months: |

Abstract of Project Proposal

Please summarize the proposed project in approximately 250 words, including the development problem and issues to be addressed; main information Technologies/tools to be used, tested or developed; expected research results (use separate sheet and attach to end of application).

Project Objectives:

General Objective:

Specific Objectives:

Project Proposal:

Submit, in a separate document, your project proposal in detail.  For a proposal under the "Small Grant" category of CAD$15,000 or less, the proposal should be no more than 5 pages in length.  For a "Large Grant" of CAD$75,000 or less, the proposal should be no more than 10 pages.

For information on proposal writing guidelines, please refer to the PanAsia R&D Programme guidelines, under Proposal Writing Guidelines and Procedures  (URL: http://www.PanAsia.org.sg/PanRnD.

III	PARTNERS

Partner Organization(s):

Please list all partner organizations involved in this project.  Organizations from countries outside Asia submitting proposals must be affiliated with a “lead” organization from the region.

| Partner Organizations: | Organization (1) | Organization (2) |
| --- | --- | --- |
| Contact Person/Designation: |  |  |
| Address: |  |  |
| Telephone: |  |  |
| Fax: |  |  |
| E-Mail: |  |  |

IV	PROJECT BUDGET

|  | Local Currency | Canadian Dollars |
| --- | --- | --- |
| Amount of request Grant: |  |  |
| Contribution by: |  |  |
| Implementing Organization: |  |  |
| Partner Organization(s): | (1) |  |  |
|  | (2) |  |  |

Notes on Budget Breakdown

Please submit, along with your full project proposal, a detailed budget for your project.  This MUST be in local currency.  The budget has to be broken down into the following categories, where applicable,  indicating the financial contributions by each partner.

Capital Equipment	Hardware and software; include number of units and unit cost.

(e.g. 3 Pentium Computers - 3 x S$1000/unit = S$3,000

Salaries	Remuneration, allowances and honoraria paid to project staff; include rate per month or day.

(e.g.  1 Network Engineer - S$500/mnth x 12 mnths = S$6,000)

Professional Services	Expenses related to acquiring the services of a consultant for a specific activity within the project.  Include fees, travel, accommodation, living expenses, and support services hired directly by the consultant and billed to the project.

(e.g. Fees  	: 2 days x S$100/day = S$200

Airfare  	: S$200

Per diem	:  S$50/day x 3 days = S$150

Accom 	:  S$70/day x 3 days = S$210

Transportation: S$50 )

Research Expenses	Services and materials required to carry out the research.  Include remuneration of persons who gather data and information, maintenance and operation of project vehicles, consumable goods and non capital equipment, computer services, in-country travel, reference materials, conference registration; costs related to dissemination of research results, seminar and conference equipment rental and printing.

(e.g. Informants for data collection :

5 persons x S$20 each x 7 days = S$700)

International Travel	International travel incurred by project staff.  Include ground transportation, accommodation, meals, airfare, departure taxes and other related expenses.

(e.g. Two project staff to attend INET Conference in Kuala Lumpur

Airfare 	: 2 persons x S$200 per person = S$400

Per diem	: S$50/day x 3 days x 2 persons = S$300

Accom.	: S$70/day x 3 days x 2 persons = S$320

Transportation : S$50 per person x 2 persons   = S$100

Support Services	Administrative services  in support of  the research such as  communication costs and photocopying.  Do not include overhead or organizational administration costs such as accounting, secretarial help, office rental, utility charges and office furnishings.

(e.g. Internet communications - S$30/mth x 12 mths =

S$360)

======================== END OF FORM ========================

Application Check List

____	Completed Application Form

____	Project Proposal

____	Project Abstract

____	Detailed budget

Submit by E-Mail to ApplyRnD@pan.idrc.org.sg

ANNEX G.

ASIA IT&C APPLICATION FORM

European Commission

Asia-Information Technology and Communications

Grant Application Form
2004

Budget Line B7-3010

| Name of the applicant: |  |
| --- | --- |

| Dossier No | MPM - |
| --- | --- |
| (for internal use only) |

Notice

Please read and complete this form with all due care.  Omissions cannot be rectified; if any information or document is missing, your application will be rejected.

# THE ACTION

## Description

### Title

Title of the action or acronym if the title takes more than 25 characters
+ programme component and area(s) of activity (see Guidelines chapter 2.1.3 p. 6-8)
+ duration of the action in months

### Location

Countries/territories, region(s), town(s)

### Amount requested from the European Commission

| Total eligible cost of the action | Amount requested from the European Commission | % of total cost of action |
| --- | --- | --- |
| EUR | EUR | % |

### Summary

Maximum 10 lines, including information on (a) the aim of the action, (b) the target groups and (c) the main activities of the action.

### Objectives

Maximum 1 page. Describe the overall objective(s) and the specific objective of the action.

### Justification

Maximum 3 pages.  Provide the following information according the corresponding subtitles:

- relevance of the action to the objectives of the programme

- relevance of the action to the priorities of the programme

- identification of perceived needs and constraints in the target countries

- list of target groups and estimated number of direct and indirect beneficiaries

- reasons for the selection of the target groups and activities

- relevance of the action to the target groups

### Detailed description of activities

Maximum 9 pages.  Include the title and a detailed description of each activity to be undertaken to produce the results, specifying where applicable the role of each partner (or associates or subcontractors) in the activities. In this respect, the detailed description of activities must not be confused with the plan of action  (see 1.1.9).

### Methodology

Maximum 4 pages.  Detailed description of:

methods of implementation

reasons for the proposed methodology

how the action intends to build on a previous action (where applicable)

procedures and timeframe for internal evaluation of progress of the action

level of involvement and activity of other organisations (partners or others) in the action

reasons for the role of each partner

team proposed for implementation of the action (by function: there is no need to include the names of individuals here)

(Please use the proposed subtitles.)

### Duration and plan of action

The duration of the action will be ___ months.

Note: The indicative plan of action should not mention actual dates, but should start with “month 1”, month 2”, etc.  Applicants are recommended to leave a certain amount of slack in the timetable of their action plan as a precaution. The action plan should not include detailed descriptions of activities, but just their title (please ensure that these match the titles listed in section 1.1.7). Any months without activities must be included in the action plan and the duration of the action.

The action plan for the first year of implementation should be sufficiently detailed to give an overview of the preparation and implementation of each activity. The action plan for each of the following years (depending on the action's duration) may be more general and should only list the main activities foreseen for those years. The action plan must be drawn up using the following format:

| Year 1 | Semester 1 | Semester 2 |  |
| --- | --- | --- | --- |
| Activity | Month 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | Implementing body |
| Example |  |  |  |  |  |  |  |  |  |  |  |  | Example |
| Preparation Activity 1(title) |  |  |  |  |  |  |  |  |  |  |  |  | Local partner 1 |
| Execution Activity 1(title) |  |  |  |  |  |  |  |  |  |  |  |  | Local partner 1 |
| Preparation Activity 2 (title) |  |  |  |  |  |  |  |  |  |  |  |  | Local partner 2 |
| Etc. |  |  |  |  |  |  |  |  |  |  |  |  |  |

| For the following years: |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Activity | Quarter 5 | Quarter 6 | Quarter 7 | Quarter 8 | Quarter 9 | Quarter 10 | Quarter 11 | Quarter 12 | Implementing body |
| Example | example |  |  |  |  |  |  |  | example |
| Execution Activity 1(title) |  |  |  |  |  |  |  |  | Local partner 1 |
| Execution Activity 2(title) |  |  |  |  |  |  |  |  | Local partner 2 |
| Preparation Activity 3 (title) |  |  |  |  |  |  |  |  | Local partner 1 |
| Etc. |  |  |  |  |  |  |  |  |  |

## Expected results

### Estimated impact on target groups

Maximum 2 pages.  Indicate:

- how the action will improve the situation of the target groups;

- how the action will improve and management capacities of target groups or partners (where applicable).

### Publications and other outputs

Maximum 1 page.  Be specific and quantify outputs as much as possible.  These should be in addition to the specific outputs required by Asia IT&C which are described at the end of this section (see Notes to Section 1.2.2), but should include a description (maximum 1 page) of how the monitoring and evaluation requirements will be met.

Notes to Section 1.2.2: Reporting and deliverables

In formulating a proposal, Applicants should take into account that quarterly reporting is requested, which comprise a technical and financial portion and is to be based on the following themes:

Comparison of targets vs actual

Means envisaged vs employed

Results expected vs obtained

Actual progress vs task schedule

Remedial action proposed (if any is required)

An original copy of reports must be submitted, as well as an electronic version. Applicants must also consider that the final results of an Action must comprise a set of mandatory deliverables which consist of:

- Report on the key findings and observations made;

Proposal on recommendations for further action, including an estimation of the time schedule foreseen;

Short press article (+/- 500 words), describing briefly the action, its activities and achievements, to be inserted in the Asia IT&C Newsletter and/or other publications;

### Multiplier effects

Maximum 1 page.  Describe the possibilities for replication and extension of action outcomes.

### Short- and long-term impact

Maximum 3 pages.  Distinguish between the following three dimensions of the short and long-term impact:

- The financial aspect (how will activities be financed when the grant ends?)

Institutional level (Will structures allowing the activities to continue be in place at the end of the action? Will there be local "ownership" of action outcomes?)

Policy level (What structural impact will the action have - e.g. will it lead to improved legislation, codes of conduct, methods, etc?)

## Budget for the action

Fill in Annex B (worksheet 1) for the total duration of the action and for its first 12 months. For further information see the Guidelines for grant applicants (Section 2.1.4).

## Expected sources of funding

Fill in Annex B (worksheet 2) to provide information on the expected sources of funding for the action.

To switch between Excel Worksheets, click the tab at the bottom of the screen.

# THE APPLICANT

## Identity

| Full legal name (business name): |  |
| --- | --- |
| Acronym (where applicable): |  |
| Legal status: |  |
| VAT registration number (where applicable): |  |
| Official address: (street, number, post code, city, country) |  |
| Postal address: (street, number, post code, city, country) |  |
| Contact person: |  |
| Telephone number: |  |
| Fax number: |  |
| E-mail address: |  |
| Internet site: |  |

## Bank details

The bank must be in the country in which the applicant is registered.

| Account name: |  |
| --- | --- |
| Bank account no: |  |
| Sort code: |  |
| IBAN Code (optional): |  |
| Bank name: |  |
| Bank address: |  |
| Name(s) of signatory(ies): |  |
| Position(s) of signatory(ies): |  |

NB: Before the grant contract is signed, the applicants selected will have to supply a financial identification form using the model in Annex V to the contract, certified by the bank

Corresponding bank (where applicable)

| Account name |  |
| --- | --- |
| Account number |  |
| Sort code: |  |
| IBAN code (optional) |  |
| Bank name |  |
| Bank address |  |

## Description of the applicant

(maximum 1 page)

### When was your organisation founded and when did it start its activities?

### What are the main activities of your organisation at present?

### List of the management board / committee of your organisation.

| Name | Profession | Gender | Function | Years on the board |
| --- | --- | --- | --- | --- |
|  |  | F / M |  |  |
|  |  | F / M |  |  |

## Capacity to manage and implement actions

### Experience with similar actions

Maximum 1 page per action.  Please provide a detailed description of actions managed by your organisation over the past five years in the fields covered by this programme, taking care to identify for each action:

- the object and location of each action

the results of the action

your organisation’s role (leader, partner) and level of involvement in the action

the cost of the action

donors to the action (name, address and e-mail, telephone number, amount contributed)

This information will be used to assess whether you have sufficient experience of managing actions in the same sector of a comparable scale to the one for which you are requesting a grant.

### Resources

Maximum 3 pages.  Please provide a detailed description of the various resources which your organisation has access to, and in particular, of the following:

- annual income over the last three years, mentioning where applicable for each year, the names of the main financial backers and the proportion of annual income each has contributed

the number of full-time and part-time staff by category (e.g. number of project managers, accountants, etc), indicating their place of employment.

equipment and offices

other relevant resources (e.g. volunteers, associated organisations, networks that might also contribute to implementation).

This information will be used to assess whether you have sufficient resources to implement an action of the scale of the one for which you are requesting a grant.

## Other applications submitted to European Institutions, the European Development Fund (EDF) and EU Member States

### Grants, contracts and loans obtained during the last three years from European Institutions, the EDF and EU Member States

| Action title and reference number | EC budget line, EDF or other source | Amount (EUR) | Date obtained |
| --- | --- | --- | --- |

### Grant applications submitted (or about to be submitted) to European Institutions, the EDF and EU Member States in the current year:

| Action title and reference number | EC budget line, EDF or other source | Amount (EUR) |
| --- | --- | --- |

# PARTNERS OF THE APPLICANT PARTICIPATING IN THE ACTION

## Description of the partners

This section must be completed for each partner organisation within the meaning of section 2.1.2 of the Guidelines for Applicants.  Any associates as defined in the same section need not be mentioned. You must make as many copies of this table as necessary to create entries for more partners.

|  | Partner 1 | Partner 2 |
| --- | --- | --- |
| Full legal name (business name) |  |  |
| Nationality |  |  |
| Legal status |  |  |
| Official address |  |  |
| Contact person |  |  |
| Telephone number |  |  |
| Fax number |  |  |
| E-mail address |  |  |
| Number of employees |  |  |
| Other relevant resources |  |  |
| Experience of similar actions, in relation to role in the implementation of the proposed action |  |  |
| History of co-operation with the applicant |  |  |
| Role and involvement in preparing the proposed action |  |  |
| Role and involvement in implementing the proposed action |  |  |

Important:  This application form must be accompanied by a signed in original and dated partnership statement from the main applicant and every partner in accordance with the model provided on the next page.

## Partnership statement

Partnership

A partnership is a relationship of substance between two or more organisations involving shared responsibilities in undertaking the action funded by the European Commission.  To ensure that the action runs smoothly, the European Commission requires all partners (including the lead applicant that signs the contract) to acknowledge this by agreeing to the principles of good partnership practice set out below.

Principles of Good Partnership Practice

- All partners must have read the application form and understood what their role in the action will be before the application is submitted to the European Commission.

- All partners must have read the standard grant contract and understood what their respective obligations under the contract will be if the grant is awarded.  They authorise the lead applicant to sign the contract with the European Commission and represent them in all dealings with the European Commission in the context of the action's implementation

- The applicant must consult with its partners regularly and keep them fully informed of the progress of the action.

- All partners should receive copies of the reports - narrative and financial - made to the European Commission.

- Proposals for substantial changes to the action (e.g. activities, partners, etc) should be agreed by the partners before being submitted to the European Commission.  Where no such agreement can be reached, the applicant must indicate this when submitting changes for approval to the European Commission.

- Before the end of the action, the partners must agree on an equitable distribution of equipment, vehicles and supplies for the action purchased with the EU grant among local partners situated in the target countries. Copies of the transfer titles must be attached to the final report.

Statement of partnership

We have read and approved the contents of the proposal submitted to the European Commission.  We undertake to comply with the principles of good partnership practice.

| Name: |  |
| --- | --- |
| Organisation: |  |
| Position: |  |
| Signature: |  |
| Date and Place: |  |

# Sworn Statement by the applicant

I, the undersigned, being the person responsible in the applicant organisation for the action, certify that:

(i) the information given in this application is correct; and

(ii) the applicant organisation and its partners (where applicable) are eligible in accordance  with section 2.1.1 of the Guidelines for Applicants.

- they are bankrupt or being wound up, are having their affairs administered by the courts, have entered into an arrangement with creditors, have suspended business activities, are the subject of proceedings concerning those matters, or are in any analogous situation arising from a similar procedure provided for in national legislation or regulations;

- they have been convicted of an offence concerning professional conduct by a judgement which has the force of res judicata (i.e., against which no appeal is possible);

- they are guilty of grave professional misconduct proven by any means which the contracting authority can justify;

- they have not fulfilled obligations relating to the payment of social security contributions or the payment of taxes in accordance with the legal provisions of the country in which they are established or with those of the country of the contracting authority or those of the country where the action is to take place;

- they have been the subject of a judgement which has the force of res judicata for fraud, corruption, involvement in a criminal organisation or any other illegal activity detrimental to the Communities' financial interests;

- they have been declared to be in serious breach of contract for failure to comply with their contractual obligations in connection with a procurement procedure or other grant award procedure financed by the Community budget.

and

(iii) the applicant has the sources of financing and professional competence and qualifications specified in section 2.3(3) of the Guidelines for Applicants.

I am fully aware that any false declaration will lead to the exclusion of the proposal or the termination of the contract.

| Name: |  |
| --- | --- |
| Position: |  |
| Signature: |  |
| Date and Place: |  |

# Checklist

Before sending your proposal, please check that your application is complete:

# The application form

The proposal is complete and filled out in accordance with the application form and the guidelines.

The proposal is typed and is in English.

The sworn statement by the applicant (Section 4 of application form) bears the original signature of an authorised person.

All partners are fully identified (see section 3.1 of application form).

A Partnership statement is signed in original by all partners, including the lead applicant (see section 3.2 of application form).

The budget and the expected sources of funding are presented in the format of the application form (Annex B).

In the budget the Contracting Authority’s contribution is identified and is within the accepted % of total eligible costs of the action (see section 1.3 of the Guidelines).

In the budget the administration costs are 7% or less of direct costs of the action.

The logical framework for the action (Annex C) is completed (see p. 13 of the Guidelines).

# Supporting documents

The statutes or articles of association of the applicant and of all the partners are included.

The most recent annual reports and accounts of the applicant are included.

For grant requests exceeding 300.000 €, the external audit report of the applicant’s accounts is included.

# Annexes

CVs of the Project Managers and key staff are included.

Detailed justification of budget items is included.  Details must be given at least for each profile involved in the action and for travels (who, where, when, for what action).

If your action requires external experts and they are identified at this stage: evidence that the selection of external experts conforms to the Contracting Authority’s procedures as set out in Annex IV to the contract (award procedures)

The Summary Sheet of the action is included and respects the template (see Annex F)

Two diskettes or CD-ROMs containing all requested files (the Grant Application Form (MS-Word), the budget (MS-Excel), the Logical Framework, the action Summary (MS-Word) and CVs of the key staff) is readable and not corrupted.  That electronic copy contains the same information (version) as the printed original.

# Footnotes

Flor, Alexander G. 2002. Information and Communication Opportunities for Technology Transfer and Linkages. Expert Consultation on Agricultural Extension, Research-Extension-Farmer Interface and Technology Transfer, Food and Agriculture Organization Regional Office for Asia and the Pacific, Bangkok, Thailand.

Okinawa Charter on Global Information Society, G8 Scholarly Publications and Papers, University of Toronto G8 Information Center.

A, Goonasekara and D. Holiday, eds. (1998 and 2001 Editions). The Asian Communication Handbook  Asian Mass Communication Research and Information Center and the Nanyang Technological University (Singapore).

A.G. Flor and I.V. Ongkiko (2003). Introduction to Development Communication. Chapter 14. Myths. SEAMEO-SEARCA and the University of the Philippines Open University (Los Baños).

TCP Proposal for the Establishment of a Virtual Extension, Research and Communication Network(VERCON)  for the Kingdom of Bhutan, FAO Rome.

Matthias Leibmann, A Way to KM solutions: Things to Consider When Building Knowledge Management Solutions with Microsoft Technologies. World Wide Technical Services, 1999. Microsoft Corporation. www.microsoft.com

Op cit. TCP Proposal for the Establishment of a Virtual Extension, Research and Communication Network(VERCON)  for the Kingdom of Bhutan, FAO Rome.

Ibid

Op cit, Liebmann, 1999.

Configuration based on Leibmann (op cit, 1999)

http://www.asia.cnn.com/SPECIALS/200/virtual_villages

Ibid

How Stuff Works website

Esteban C. Godilano. GIS: A tool in setting the policies and direction of agriculture in the Philippines. Paper presented to the faculty and staff of the UPLB College of Agriculture, College-wide seminar, 26 September 2001.

Groff, Stephen P., Neil Thurston and Tom Chidley. Infrastructure for rural productivity enhancement: A GIS-based approach to rural development project management in the Philippines. Asian Development Bank (Manila).

A more detailed action plan for each subsequent year will have to be submitted before receipt of new pre-financing payments, pursuant to Article 2(2) of the General Conditions of the grant contract (see Annex E).

to be provided by the applicant and each partner in all cases where there is a partner in addition to the applicant

# Text boxes

Internet

*

Modem

Geog  ICT Units

Extension Portal

Email Facility

RNRRCs

Firewall

Modem/

Router

Web Servers

Workstations

Modem

Dzongkhag ICT Units

User Groups

Personal

Modem

Personal

Computers

Computers

COMPLETE INTRANET SYSTEM

Communities of Practice

WISARD/ CGIAR

Bases

Knowledge

services

Inter Infolink relational

Crawling services

Index/Retrieval services

Web services

Jakar Research Center

Bajo Research Center

Khangma Research

Center

Base

Knowledge

Disk array

Disk array

Knowledge Base

Base

Knowledge

Knowledge

Base

CORRB Metaserver

Internet

COMPETENCE

TARGETS

MATCHING

WANT TO DO

CAN DO

MIGHT DO

MISSION/VISION ANALYSIS

ORGANIZATIONAL ANALYSIS

ENVIRONMENTAL SCANNING

PRIORITIES

SHOULD DO

GOALS/

Strategic Directions

MASTER PLAN

DFID

MINISTER

SECRETARY

DIRECTOR

GIS

Multimedia Division

Deputy Director

For Operations

Field Operations

Division

Administration

Deputy Director

For Administration

RNRKIMS

REGIONAL ICO

REGIONAL ICO

REGIONAL ICO

REGIONAL ICO

DISTRICT ICO

DISTRICT ICO

DISTRICT ICO